[image: ]

Procurement of Works

BIDDING DOCUMENT 
IFB: No. MOH/GOL/NCB/005/2026
Expension and Modernization of Kolahun Hospital
Owner
MINISTRY OF HEALTH

Funding
GOVERNMENT OF LIBERIA Budget 2026


ISSUE DATE : July 2, 2026

BIDDING DOCUMENTS

Submission Date online: July 30, 2026


For

Procurement of 
 Works
For the Expansion and Modernization of Kolahun, Kolahun Lofa County


	ii

	

Ministry of Health: Monrovia Liberia



PART 1 – Bidding Procedures

	iii
1-24	Section 1 - Instructions to Bidders
Section 1 - Instructions to Bidders	1-5

Section 1 - Instructions to Bidders

Table of Clauses

A.	General	6
1.	Scope of Bid	6
2.	Source of Funds	6
3.	Corrupt and Fraudulent Practices	6
4.	Eligible Bidders	6
5.	Eligible Materials, Equipment and Services	9
B.	Contents of Bidding Document	9
6.	Sections of Bidding Document	9
7.	Clarification of Bidding Document, Site Visit, Pre-Bid Meeting	10
8.	Amendment of Bidding Document	11
C.	Preparation of Bids	11
9.	Cost of Bidding	11
10.	Language of Bid	11
11.	Documents Comprising the Bid	11
12.	Letter of Bid and Schedules	12
13.	Alternative Bids	12
14.	Bid Prices and Discounts	13
15.	Currencies of Bid and Payment	13
16.	Documents Comprising the Technical Proposal	14
17.	Documents Establishing the Qualifications of the Bidder	14
18.	Period of Validity of Bids	14
19.	Bid Security	15
20.	Format and Signing of Bid	17
D.	Submission and Opening of Bids	17
21.	Sealing and Marking of Bids	17
22.	Deadline for Submission of Bids	17
23.	Late Bids	18
24.	Withdrawal, Substitution, and Modification of Bids	18
25.	Bid Opening	18
E.	Evaluation and Comparison of Bids	19
26.	Confidentiality	19
27.	Clarification of Bids	20
28.	Deviations, Reservations, and Omissions	20
29.	Determination of Responsiveness	20
30.	Nonconformities, Errors, and Omissions	21
31.	Correction of Arithmetical Errors	21
32.	Conversion to Single Currency	22
33.	Margin of Preference	22
34.	Subcontractors	22
35.	Evaluation of Bids	22
36.	Comparison of Bids	23
37.	Qualification of the Bidder	23
38.	Ministry of Health’s Right to Accept Any Bid, and to Reject Any or All Bids	23
F.	Award of Contract	24
39.	Award Criteria	24
40.	Notification of Award	24
41.	Signing of Contract	25
42.	Performance Security	25
43.	Adjudicator	25




[bookmark: _Hlt438532663][bookmark: _Toc438266923][bookmark: _Toc438267877][bookmark: _Toc438366664]
Section I - Instructions to Bidders
	[bookmark: _Toc438438819][bookmark: _Toc438532553][bookmark: _Toc438733963][bookmark: _Toc438962045][bookmark: _Toc461939616][bookmark: _Toc97371001][bookmark: _Toc325723916]General

	[bookmark: _Toc97371002][bookmark: _Toc139863103][bookmark: _Toc325723917]Scope of Bid
	In connection with the Invitation for Bids specified in the Bid Data Sheet (BDS), the Ministry of Health, as specified in the BDS, issues these Bidding Documents for the procurement of the Works as specified in Section VII, Works Requirements.   The name, identification, and number of lot (contracts) of this bidding are specified in the BDS.

	
	Throughout this Bidding Document:
(a) the term “in writing” means communicated in written form and delivered against receipt;
(b)	except where the context requires otherwise, words indicating the singular also include the plural and words indicating the plural also include the singular; and
(c)	“day” means calendar day.

	[bookmark: _Toc438530847][bookmark: _Toc438532555][bookmark: _Toc438438821][bookmark: _Toc438532556][bookmark: _Toc438733965][bookmark: _Toc438907006][bookmark: _Toc438907205][bookmark: _Toc97371003][bookmark: _Toc139863104][bookmark: _Toc325723918]Source of Funds
	The Government of Liberia or Recipient (hereinafter called “GOL”) specified in the BDS has received or has applied for financing (hereinafter called “funds”) from GOL in an amount specified in the BDS, toward the project named in the BDS. The MOH/GOL intends to apply a portion of the funds to eligible payments under the contract(s) for which these Bidding Documents are issued. 

	[bookmark: _Toc438532557]
	

	[bookmark: _Toc438532558][bookmark: _Toc438002631][bookmark: _Toc325723919]
Corrupt and Fraudulent Practices
	The GOL/PE requires compliance with its policy in regard to corrupt and fraudulent practices as set forth in Section VI.
In further pursuance of this policy, Bidders shall permit and shall cause its agents (whether declared or not), sub-contractors, sub-consultants, service providers, or suppliers and any personnel thereof, to permit the Government of Liberia to inspect all accounts, records and other documents relating to any prequalification process, bid submission, and contract performance (in the case of award), and to have them audited by auditors appointed by the Government of Liberia.
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	A Bidder may be a firm that is a private entity, or a government-owned entity—subject to ITB 4.5—or any combination of them in the form of a joint venture (JV), under an existing agreement, or with the intent to enter into such an agreement supported by a letter of intent. In the case of a joint venture, all members shall be jointly and severally liable for the execution of the Contract in accordance with the Contract terms. The JV shall nominate a Representative who shall have the authority to conduct all business for and on behalf of any and all the members of the JV during the bidding process and, in the event the JV is awarded the Contract, during contract execution. Unless specified in the BDS, there is no limit on the number of members in a JV. 

	
	A Bidder shall not have a conflict of interest.  All Bidders found to have a conflict of interest shall be disqualified.  A Bidder may be considered to have a conflict of interest for the purpose of this bidding process, if the Bidder: 
directly or indirectly controls, is controlled by or is under common control with another Bidder; or
receives or has received any direct or indirect subsidy from another Bidder; or
has the same legal representative as another Bidder; or
has a relationship with another Bidder, directly or through common third parties, that puts it in a position to influence the bid of another Bidder, or influence the decisions of the Ministry of Health regarding this bidding process; or
participates in more than one bid in this bidding process. Participation by a Bidder in more than one Bid will result in the disqualification of all Bids in which such Bidder is involved.  However, this does not limit the inclusion of the same subcontractor in more than one bid; or 
or any of its affiliates participated as a consultant in the preparation of the design or technical specifications of the works that are the subject of the bid; or
or any of its affiliates has been hired (or is proposed to be hired) by the Ministry of Health or Borrower as Engineer for the Contract implementation;
would be providing goods, works, or non-consulting services resulting from or directly related to consulting services for the preparation or implementation of the project specified in the BDS ITB 2.1 that it provided or were provided by any affiliate that directly or indirectly controls, is controlled by, or is under common control with that firm;
has a close business or family relationship with a professional staff of the Borrower (or of the project implementing agency, or of a recipient of a part of the loan) who: (i) are directly or indirectly involved in the preparation of the bidding documents or specifications of the contract, and/or the bid evaluation process of such contract; or (ii) would be involved in the implementation or supervision of such contract unless the conflict stemming from such relationship has been resolved in a manner acceptable to the Government of Liberia throughout the procurement process and execution of the contract.

	
	A Bidder may have the nationality of any country, subject to the restrictions pursuant to ITB 4.7. A Bidder shall be deemed to have the nationality of a country if the Bidder is constituted, incorporated or registered in and operates in conformity with the provisions of the laws of that country, as evidenced by its articles of incorporation (or equivalent documents of constitution or association) and its registration documents, as the case may be.  This criterion also shall apply to the determination of the nationality of proposed sub-contractors or sub-consultants for any part of the Contract including related Services. 

	
	A Bidder that has been sanctioned by the Government of Liberia in accordance with the above ITB 3.1, including in accordance with the Government of Liberia’s Guidelines on Preventing and Combating Corruption in Projects Financed by MOH/GOL budget and MOH/GOL Credits and Grants (“Anti-Corruption Guidelines”), shall be ineligible to be prequalified for, bid for, or be awarded a Government of Liberia-financed contract or benefit from a Government of Liberia-financed contract, financially or otherwise, during such period of time as the Government of Liberia shall have determined. The list of debarred firms and individuals is available at the electronic address specified in the BDS.

	
	Bidders that are Government-owned enterprises or institutions in the Ministry of Health’s Country may participate only if they can establish that they (i) are legally and financially autonomous (ii) operate under commercial law, and (iii) are not dependent agencies of the Ministry of Health. To be eligible, a government-owned enterprise or institution shall establish to the Government of Liberia’s satisfaction, through all relevant documents, including its Charter and other information the Government of Liberia may request, that it: (i) is a legal entity separate from the government (ii) does not currently receive substantial subsidies or budget support; (iii) operates like any commercial enterprise, and, inter alia, is not obliged to pass on its surplus to the government, can acquire rights and liabilities, borrow funds and be liable for repayment of its debts, and can be declared Government of Liberiarupt; and (iv) is not bidding for a contract to be awarded by the department or agency of the government which under their applicable laws or regulations is the reporting or supervisory authority of the enterprise or has the ability to exercise influence or control over the enterprise or institution.

	
	A Bidder shall not be under suspension from bidding by the Ministry of Health as the result of the operation of a Bid–Securing Declaration.

	
	Firms and individuals may be ineligible if so indicated in Section V and (a) as a matter of law or official regulations, the Borrower’s country prohibits commercial relations with that country, provided that the Government of Liberia is satisfied that such exclusion does not preclude effective competition for the supply of goods or the contracting of works or services required; or (b) by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Borrower’s country prohibits any import of goods or contracting of works or services from that country, or any payments to any country, person, or entity in that country.
A Bidder shall provide such evidence of eligibility satisfactory to the Ministry of Health, as the Ministry of Health shall reasonably request.
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	The materials, equipment and services to be supplied under the Contract and financed by the Government of Liberia may have their origin in any country subject to the restrictions specified in Section V, Eligible Countries, and all expenditures under the Contract will not contravene such restrictions. At the Ministry of Health’s request, Bidders may be required to provide evidence of the origin of materials, equipment and services.
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	The Bidding Document consist of Parts 1, 2, and 3, which include all the Sections specified below, and which should be read in conjunction with any Addenda issued in accordance with ITB 8.
PART 1	Bidding Procedures
Section I - Instructions to Bidders (ITB)
Section II - Bid Data Sheet (BDS)
Section III - Evaluation and Qualification Criteria 
Section IV - Bidding Forms 
Section V - Eligible Countries 
PART 2	Works Requirements
Section VII - Works Requirements 
PART 3	Conditions of Contract and Contract Forms
Section VIII - General Conditions of Contract (GCC)
Section IX - Particular Conditions of Contract (PCC)
Section X - Contract Forms 

	
	The Invitation for Bids issued by the Ministry of Health is not part of the Bidding Document.

	
	Unless obtained directly from the Ministry of Health, the Ministry of Health is not responsible for the completeness of the Bidding Documents, responses to requests for clarification, the minutes of the pre-Bid meeting (if any), or Addenda to the Bidding Documents in accordance with ITB 8. In case of any contradiction, documents obtained directly from the Ministry of Health shall prevail.

	
	The Bidder is expected to examine all instructions, forms, terms, and specifications in the Bidding Documents and to furnish with its bid all information and documentation as is required by the Bidding Documents.

	[bookmark: _Toc438438827][bookmark: _Toc438532575][bookmark: _Toc438733971][bookmark: _Toc438907011][bookmark: _Toc438907210][bookmark: _Toc97371009][bookmark: _Toc139863109][bookmark: _Toc325723924]Clarification of Bidding Document, Site Visit, Pre-Bid Meeting
	A Bidder requiring any clarification of the Bidding Document shall contact the Ministry of Health in writing at the Ministry of Health’s address specified in the BDS or raise its inquiries during the pre-bid meeting if provided for in accordance with ITB 7.4. The Ministry of Health will respond in writing to any request for clarification, provided that such request is received prior to the deadline for submission of bids within a period specified in the BDS.  The Ministry of Health shall forward copies of its response to all Bidders who have acquired the Bidding Documents in accordance with ITB 6.3, including a description of the inquiry but without identifying its source. If so specified in the BDS, the Ministry of Health shall also promptly publish its response at the web page identified in the BDS. Should the clarification result in changes to the essential elements of the Bidding Documents, the Ministry of Health shall amend the Bidding Documents following the procedure under ITB 8 and ITB 22.2.

	
	The Bidder is advised to visit and examine the Site of Works and its surroundings and obtain for itself on its own responsibility all information that may be necessary for preparing the bid and entering into a contract for construction of the Works. The costs of visiting the Site shall be at the Bidder’s own expense.

	
	The Bidder and any of its personnel or agents will be granted permission by the Ministry of Health to enter upon its premises and lands for the purpose of such visit, but only upon the express condition that the Bidder, its personnel, and agents will release and indemnify the Ministry of Health and its personnel and agents from and against all liability in respect thereof, and will be responsible for death or personal injury, loss of or damage to property, and any other loss, damage, costs, and expenses incurred as a result of the inspection.

	 
	If so specified in the BDS, the Bidder’s designated representative is invited to attend a pre-bid meeting. The purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage.

	
	The Bidder is requested, to submit any questions in writing, to reach the Ministry of Health not later than one week before the meeting.

	
	Minutes of the pre-bid meeting, if applicable, including the text of the questions asked by Bidders, without identifying the source, and the responses given, together with any responses prepared after the meeting, will be transmitted promptly to all Bidders who have acquired the Bidding Documents in accordance with ITB 6.3. Any modification to the Bidding Documents that may become necessary as a result of the pre-bid meeting shall be made by the Ministry of Health exclusively through the issue of an addendum pursuant to ITB 8 and not through the minutes of the pre-bid meeting. Nonattendance at the pre-bid meeting will not be a cause for disqualification of a Bidder.

	[bookmark: _Toc438438828][bookmark: _Toc438532576][bookmark: _Toc438733972][bookmark: _Toc438907012][bookmark: _Toc438907211][bookmark: _Toc97371010][bookmark: _Toc139863110][bookmark: _Toc325723925]Amendment of Bidding Document
	At any time prior to the deadline for submission of bids, the Ministry of Health may amend the Bidding Documents by issuing addenda. 

	
	Any addendum issued shall be part of the Bidding Documents and shall be communicated in writing to all who have obtained the Bidding Document from the Ministry of Health in accordance with ITB 6.3. The Ministry of Health shall also promptly publish the addendum on the Ministry of Health’s web page in accordance with ITB 7.1.

	
	To give prospective Bidders reasonable time in which to take an addendum into account in preparing their bids, the Ministry of Health may, at its discretion, extend the deadline for the submission of bids, pursuant to ITB 22.2.
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	[bookmark: _Toc438438830][bookmark: _Toc438532578][bookmark: _Toc438733974][bookmark: _Toc438907013][bookmark: _Toc438907212][bookmark: _Toc97371012][bookmark: _Toc139863111][bookmark: _Toc325723927]Cost of Bidding
	The Bidder shall bear all costs associated with the preparation and submission of its Bid, and the Ministry of Health shall in no case be responsible or liable for those costs, regardless of the conduct or outcome of the bidding process.
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	The Bid, as well as all correspondence and documents relating to the bid exchanged by the Bidder and the Ministry of Health, shall be written in the language specified in the BDS. Supporting documents and printed literature that are part of the Bid may be in another language provided they are accompanied by an accurate translation of the relevant passages in the language specified in the BDS, in which case, for purposes of interpretation of the Bid, such translation shall govern.

	[bookmark: _Toc438438832][bookmark: _Toc438532580][bookmark: _Toc438733976][bookmark: _Toc438907015][bookmark: _Toc438907214][bookmark: _Toc97371014][bookmark: _Toc139863113][bookmark: _Toc325723929]Documents Comprising the Bid
	The Bid shall comprise the following:
(a) Letter of Bid in accordance with ITB 12;
(b) completed Schedules, in accordance with ITB 12 and 14: as specified in the BDS;
(c) Bid Security or Bid Securing Declaration, in accordance with ITB 19.1; the bidder shall also be require to fill, signed and stamp the code of conduct and conflict of interest form which is also annex to this bid.
(d) alternative bids, if permissible, in accordance with ITB 13;
(e) written confirmation authorizing the signatory of the Bid to commit the Bidder, in accordance with ITB 20.2;
(f) documentary evidence in accordance with ITB 17 establishing the Bidder’s qualifications to perform the contract if its Bid is accepted; 
(g) Technical Proposal in accordance with ITB 16; and
(h) any other document required in the BDS.
In addition to the requirements under ITB 11.1, bids submitted by a JV shall include a copy of the Joint Venture Agreement entered into by all members.  Alternatively, a letter of intent to execute a Joint Venture Agreement in the event of a successful bid shall be signed by all members and submitted with the bid, together with a copy of the proposed Agreement.
The Bidder shall furnish in the Letter of Bid information on commissions and gratuities, if any, paid or to be paid to agents or any other party relating to this Bid.

	[bookmark: _Toc97371015][bookmark: _Toc139863114][bookmark: _Toc325723930]Letter of Bid and Schedules
	The Letter of Bid and Schedules shall be prepared using the relevant forms furnished in Section IV, Bidding Forms. The forms must be completed without any alterations to the text, and no substitutes shall be accepted except as provided under ITB 20.2. All blank spaces shall be filled in with the information requested.

	[bookmark: _Toc438438834][bookmark: _Toc438532587][bookmark: _Toc438733978][bookmark: _Toc438907017][bookmark: _Toc438907216][bookmark: _Toc97371016][bookmark: _Toc139863115][bookmark: _Toc325723931]Alternative Bids
	Unless otherwise specified in the BDS, alternative bids shall not be considered. 

	
	When alternative times for completion are explicitly invited, a statement to that effect will be included in the BDS, as will the method of evaluating different times for completion.

	
	Except as provided under ITB 13.4 below, Bidders wishing to offer technical alternatives to the requirements of the Bidding Document must first price the Ministry of Health’s design as described in the Bidding Document and shall further provide all information necessary for a complete evaluation of the alternative by the Ministry of Health, including drawings, design calculations, technical specifications, breakdown of prices, and proposed construction methodology and other relevant details. Only the technical alternatives, if any, of the lowest evaluated Bidder conforming to the basic technical requirements shall be considered by the Ministry of Health.

	
	When specified in the BDS, Bidders are permitted to submit alternative technical solutions for specified parts of the Works. Such parts will be identified in the BDS and described in Section VII. Works Requirements. The method for their evaluation will be stipulated in Section III. Evaluation and Qualification Criteria.

	[bookmark: _Toc438438835][bookmark: _Toc438532588][bookmark: _Toc438733979][bookmark: _Toc438907018][bookmark: _Toc438907217][bookmark: _Toc97371017][bookmark: _Toc139863116][bookmark: _Toc325723932]Bid Prices and Discounts
	The prices and discounts (including any price reduction) quoted by the Bidder in the Letter of Bid and in the Schedules shall conform to the requirements specified below.

	
	 The Bidder shall submit a bid for the whole of the works described in ITB 1.1 by filling in prices for all items of the Works, as identified in Section IV. Bidding Forms. In case of admeasurement contracts, the Bidder shall fill in rates and prices for all items of the Works described in the Bill of Quantities.  Items against which no rate or price is entered by the Bidder will not be paid for by the Ministry of Health when executed and shall be deemed covered by the rates for other items and prices in the Bill of Quantities.

	
	The price to be quoted in the Letter of Bid, in accordance with ITB 12.1, shall be the total price of the bid, excluding any discounts offered. 

	
	The Bidder shall quote any discounts and the methodology for their application in the Letter of Bid, in accordance with ITB 12.1.

	
	Unless otherwise provided in the BDS and the Conditions of Contract, the prices quoted by the Bidder shall be fixed. If the prices quoted by the Bidder are subject to adjustment during the performance of the Contract in accordance with the provisions of the Conditions of Contract, the Bidder shall furnish the indices and weightings for the price adjustment formulae in the Schedule of Adjustment Data in Section IV- Bidding Forms and the Ministry of Health may require the Bidder to justify its proposed indices and weightings.
If so specified in ITB 1.1, bids are invited for individual lots (contracts) or for any combination of lots (packages). Bidders wishing to offer discounts for the award of more than one Contract shall specify in their bid the price reductions applicable to each package, or alternatively, to individual Contracts within the package. Discounts shall be submitted in accordance with ITB 14.4, provided the bids for all lots (contracts) are opened at the same time.

	[bookmark: _Toc438438836][bookmark: _Toc438532597][bookmark: _Toc438733980][bookmark: _Toc438907019][bookmark: _Toc438907218][bookmark: _Toc97371018][bookmark: _Toc139863117][bookmark: _Toc325723933][bookmark: _Hlt438531797]Currencies of Bid and Payment
	The currency(ies) of the bid and the currency(ies) of payments shall be as specified in the BDS.

	
	Bidders may be required by the Ministry of Health to justify, to the Ministry of Health’s satisfaction, their local and foreign currency requirements, and to substantiate that the amounts included in the unit rates and prices and shown in the Schedule of Adjustment Data are reasonable[footnoteRef:1], in which case a detailed breakdown of the foreign currency requirements shall be provided by Bidders. [1:  	For lump sum contracts, delete “unit rates and prices and shown in the Schedule of Adjustment Data are reasonable” and replace with “Lump Sum.”] 


	[bookmark: _Toc97371019][bookmark: _Toc139863118][bookmark: _Toc325723934]Documents Comprising the Technical Proposal
	The Bidder shall furnish a Technical Proposal including a statement of work methods, equipment, personnel, schedule and any other information as stipulated in Section IV, Bidding Forms, in sufficient detail to demonstrate the adequacy of the Bidders’ proposal to meet the work requirements and the completion time.  

	[bookmark: _Toc438438840][bookmark: _Toc438532603][bookmark: _Toc438733984][bookmark: _Toc438907023][bookmark: _Toc438907222][bookmark: _Toc97371020][bookmark: _Toc139863119][bookmark: _Toc325723935]Documents Establishing the Qualifications of the Bidder
	In accordance with Section III, Evaluation and Qualification Criteria, to establish its qualifications to perform the Contract, the Bidder shall provide the information requested in the corresponding information sheets included in Section IV, Bidding Forms.

	
	If a margin of preference applies as specified in accordance with ITB 33.1, domestic Bidders, individually or in joint ventures, applying for eligibility for domestic preference shall supply all information required to satisfy the criteria for eligibility specified in accordance with ITB 33.1.

	[bookmark: _Toc438438841][bookmark: _Toc438532604][bookmark: _Toc438733985][bookmark: _Toc438907024][bookmark: _Toc438907223][bookmark: _Toc97371021][bookmark: _Toc139863120][bookmark: _Toc325723936]Period of Validity of Bids
	Bids shall remain valid for the period specified in the BDS after the bid submission deadline date prescribed by the Ministry of Health in accordance with ITB 22.1. A bid valid for a shorter period shall be rejected by the Ministry of Health as nonresponsive.

	
	In exceptional circumstances, prior to the expiration of the bid validity period, the Ministry of Health may request Bidders to extend the period of validity of their bids. The request and the responses shall be made in writing. If a bid security is requested in accordance with ITB 19, it shall also be extended for twenty-eight (28) days beyond the deadline of the extended validity period. A Bidder may refuse the request without forfeiting its bid security. A Bidder granting the request shall not be required or permitted to modify its bid, except as provided in ITB 18.3.

	
	If the award is delayed by a period exceeding fifty-six (56) days beyond the expiry of the initial bid validity, the Contract price shall be determined as follows: 
(a) In the case of fixed price contracts, the Contract price shall be the bid price adjusted by the factor specified in the BDS. 
(b) In the case of adjustable price contracts, no adjustment shall be made.
(c) In any case, bid evaluation shall be based on the bid price without taking into consideration the applicable correction from those indicated above.

	[bookmark: _Toc438438842][bookmark: _Toc438532605][bookmark: _Toc438733986][bookmark: _Toc438907025][bookmark: _Toc438907224][bookmark: _Toc97371022][bookmark: _Toc139863121][bookmark: _Toc325723937]Bid Security
	The Bidder shall furnish as part of its bid, either a Bid-Securing Declaration or a bid security as specified in the BDS, in original form and, in the case of a bid security, in the amount and currency specified in the BDS.

	
	A Bid Securing Declaration shall use the form included in Section IV, Bidding Forms.

	
	If a bid security is specified pursuant to ITB 19.1, the bid security shall be a demand guarantee in any of the following forms at the Bidder’s option:
(a) an unconditional guarantee issued by a Government of Liberia or financial institution (such as an insurance, bonding or surety company); 
(b) an irrevocable letter of credit; 
(c) a cashier’s or certified check; or
(d) another security specified in the BDS.
from a reputable source from an eligible country.  If the unconditional guarantee is issued by a financial institution located outside the Ministry of Health, the issuing financial institution shall have a correspondent financial institution located in the Ministry of Health’s Country to make it enforceable.  In the case of a Government of Liberia guarantee, the bid security shall be submitted either using the Bid Security Form included in Section IV, Bidding Forms, or in another substantially similar format approved by the Ministry of Health prior to bid submission. The bid security shall be valid for twenty-eight (28) days beyond the original validity period of the bid, or beyond any period of extension if requested under ITB 18.2.

	
	If a bid security or Bid Securing Declaration is specified pursuant to ITB 19.1, any bid not accompanied by a substantially responsive bid security or Bid-Securing Declaration shall be rejected by the Ministry of Health as non-responsive. 

	
	If a bid security is specified pursuant to ITB 19.1, the bid security of unsuccessful Bidders shall be returned as promptly as possible upon the successful Bidder’s signing the Contract and furnishing the performance security pursuant to ITB 42.

	
	The bid security of the successful Bidder shall be returned as promptly as possible once the successful Bidder has signed the Contract and furnished the required performance security.

	
	The bid security may be forfeited or the Bid Securing Declaration executed:
(a) if a Bidder withdraws its bid during the period of bid validity specified by the Bidder on the Letter of Bid, , or any extension thereto provided by the Bidder; or
(b) if the successful Bidder fails to: 
(i) sign the Contract in accordance with ITB 41; or
(ii) furnish a performance security in accordance with ITB 42.

	
	The bid security or the Bid Securing Declaration of a JV shall be in the name of the JV that submits the bid. If the JV has not been constituted into a legally-enforceable JV, at the time of bidding, the Bid Security or the Bid Securing Declaration shall be in the names of all future members as named in the letter of intent mentioned in ITB 4.1 and ITB 11.2. 

	
	If a bid security is not required in the BDS, and
0. if a Bidder withdraws its bid during the period of bid validity specified by the Bidder on the Letter of Bid, or
(b)	if the successful Bidder fails to: sign the Contract in accordance with ITB 41; or furnish a performance security in accordance with ITB 42;
the Borrower may, if provided for in the BDS, declare the Bidder ineligible to be awarded a contract by the Ministry of Health for a period of time as stated in the BDS.

	[bookmark: _Toc438438843][bookmark: _Toc438532612][bookmark: _Toc438733987][bookmark: _Toc438907026][bookmark: _Toc438907225][bookmark: _Toc97371023][bookmark: _Toc139863122][bookmark: _Toc325723938]Format and Signing of Bid
	The Bidder shall prepare one original of the documents comprising the bid as described in ITB 11 and clearly mark it “ORIGINAL”. Alternative bids, if permitted in accordance with ITB 13, shall be clearly marked “ALTERNATIVE”. In addition, the Bidder shall submit copies of the bid in the number specified in the BDS, and clearly mark each of them “COPY.” In the event of any discrepancy between the original and the copies, the original shall prevail. 

	
	The original and all copies of the bid shall be typed or written in indelible ink and shall be signed by a person duly authorized to sign on behalf of the Bidder. This authorization shall consist of a written confirmation as specified in the BDS and shall be attached to the bid. The name and position held by each person signing the authorization must be typed or printed below the signature. All pages of the bid where entries or amendments have been made shall be signed or initialed by the person signing the bid.

	
	In case the Bidder is a JV, the Bid shall be signed by an authorized representative of the JV on behalf of the JV, and so as to be legally binding on all the members as evidenced by a power of attorney signed by their legally authorized representatives.
Any interlineations, erasures, or overwriting shall be valid only if they are signed or initialed by the person signing the bid.

	[bookmark: _Toc438438844][bookmark: _Toc438532613][bookmark: _Toc438733988][bookmark: _Toc438962070][bookmark: _Toc461939619][bookmark: _Toc97371024][bookmark: _Toc325723939]Submission and Opening of Bids

	[bookmark: _Toc438438845][bookmark: _Toc438532614][bookmark: _Toc438733989][bookmark: _Toc438907027][bookmark: _Toc438907226][bookmark: _Toc97371025][bookmark: _Toc139863123][bookmark: _Toc325723940]Sealing and Marking of Bids
	The Bidder shall enclose the original and all copies of the bid, including alternative bids, if permitted in accordance with ITB 13, in separate sealed envelopes, duly marking the envelopes as “ORIGINAL”, “ALTERNATIVE” and “COPY.”  These envelopes containing the original and the copies shall then be enclosed in one single envelope. 

	
	The inner and outer envelopes shall:
(a)	bear the name and address of the Bidder;
(b)	be addressed to the Ministry of Health as provided in the BDS pursuant to ITB 22.1;
(c)	bear the specific identification of this bidding process specified in accordance with BDS 1.1; and
(d)	bear a warning not to open before the time and date for bid opening.

	
	If all envelopes are not sealed and marked as required, the Ministry of Health will assume no responsibility for the misplacement or premature opening of the bid.

	[bookmark: _Toc424009124][bookmark: _Toc438438846][bookmark: _Toc438532618][bookmark: _Toc438733990][bookmark: _Toc438907028][bookmark: _Toc438907227][bookmark: _Toc97371026][bookmark: _Toc139863124][bookmark: _Toc325723941]Deadline for Submission of Bids
	Bids must be received by the Ministry of Health at the address and no later than the date and time specified in the BDS. When so specified in the BDS, bidders shall have the option of submitting their bids electronically. Bidders submitting bids electronically shall follow the electronic bid submission procedures specified in the BDS.

	
	The Ministry of Health may, at its discretion, extend the deadline for the submission of bids by amending the Bidding Document in accordance with ITB 8, in which case all rights and obligations of the Ministry of Health and Bidders previously subject to the deadline shall thereafter be subject to the deadline as extended.

	[bookmark: _Toc438438847][bookmark: _Toc438532619][bookmark: _Toc438733991][bookmark: _Toc438907029][bookmark: _Toc438907228][bookmark: _Toc97371027][bookmark: _Toc139863125][bookmark: _Toc325723942]Late Bids
	The Ministry of Health shall not consider any bid that arrives after the deadline for submission of bids, in accordance with ITB 22. Any bid received by the Ministry of Health after the deadline for submission of bids shall be declared late, rejected, and returned unopened to the Bidder.

	[bookmark: _Toc424009126][bookmark: _Toc438438848][bookmark: _Toc438532620][bookmark: _Toc438733992][bookmark: _Toc438907030][bookmark: _Toc438907229][bookmark: _Toc97371028][bookmark: _Toc139863126][bookmark: _Toc325723943]Withdrawal, Substitution, and Modification of Bids 
	A Bidder may withdraw, substitute, or modify its bid after it has been submitted by sending a written notice, duly signed by an authorized representative, and shall include a copy of the authorization in accordance with ITB 20.2, (except that withdrawal notices do not require copies). The corresponding substitution or modification of the bid must accompany the respective written notice. All notices must be:
(a)	prepared and submitted in accordance with ITB 20 and ITB 21 (except that withdrawal notices do not require copies), and in addition, the respective envelopes shall be clearly marked “WITHDRAWAL,” “SUBSTITUTION,” “MODIFICATION;” and
(b)	received by the Ministry of Health prior to the deadline prescribed for submission of bids, in accordance with ITB 22.

	
	Bids requested to be withdrawn in accordance with ITB 24.1 shall be returned unopened to the Bidders.

	
	No bid may be withdrawn, substituted, or modified in the interval between the deadline for submission of bids and the expiration of the period of bid validity specified by the Bidder on the Letter of Bid or any extension thereof.  

	[bookmark: _Toc438438849][bookmark: _Toc438532623][bookmark: _Toc438733993][bookmark: _Toc438907031][bookmark: _Toc438907230][bookmark: _Toc97371029][bookmark: _Toc139863127][bookmark: _Toc325723944]Bid Opening
	Except in the cases specified in ITB 23 and 24, the Ministry of Health shall publicly open and read out in accordance with ITB 25.3 all bids received by the deadline, at the date, time and place specified in the BDS, in the presence of  Bidders` designated representatives and anyone who choose to attend. Any specific electronic bid opening procedures required if electronic bidding is permitted in accordance with ITB 22.1, shall be as specified in the BDS.

	
	First, envelopes marked “WITHDRAWAL” shall be opened and read out and the envelope with the corresponding bid shall not be opened, but returned to the Bidder. No bid withdrawal shall be permitted unless the corresponding withdrawal notice contains a valid authorization to request the withdrawal and is read out at bid opening. Next, envelopes marked “SUBSTITUTION” shall be opened and read out and exchanged with the corresponding bid being substituted, and the substituted bid shall not be opened, but returned to the Bidder. No bid substitution shall be permitted unless the corresponding substitution notice contains a valid authorization to request the substitution and is read out at bid opening. Envelopes marked “MODIFICATION” shall be opened and read out with the corresponding bid. No bid modification shall be permitted unless the corresponding modification notice contains a valid authorization to request the modification and is read out at bid opening. Only envelopes that are opened and read out at bid opening shall be considered further.

	
	All other envelopes shall be opened one at a time, reading out: the name of the Bidder and whether there is a modification; the total Bid Price, per lot (contract) if applicable, including any discounts and alternative bids; the presence or absence of a bid security, or Bid Securing Declaration, if required; and any other details as the Ministry of Health may consider appropriate. Only discounts and alternative bids read out at bid opening shall be considered for evaluation. The Letter of Bid and the Bill of Quantities are to be initialed by representatives of the Ministry of Health attending bid opening in the manner specified in the BDS. The Ministry of Health shall neither discuss the merits of any bid nor reject any bid (except for late bids, in accordance with ITB 23.1).

	
	The Ministry of Health shall prepare a record of the bid opening that shall include, as a minimum: the name of the Bidder and whether there is a withdrawal, substitution, or modification; the Bid Price, per lot (contract) if applicable, including any discounts and alternative bids; and the presence or absence of a bid security, if one was required. The Bidders’ representatives who are present shall be requested to sign the record. The omission of a Bidder’s signature on the record shall not invalidate the contents and effect of the record. A copy of the record shall be distributed to all Bidders.

	[bookmark: _Toc438438850][bookmark: _Toc438532629][bookmark: _Toc438733994][bookmark: _Toc438962076][bookmark: _Toc461939620][bookmark: _Toc97371030][bookmark: _Toc325723945]Evaluation and Comparison of Bids

	[bookmark: _Toc438438851][bookmark: _Toc438532630][bookmark: _Toc438733995][bookmark: _Toc438907032][bookmark: _Toc438907231][bookmark: _Toc97371031][bookmark: _Toc139863128][bookmark: _Toc325723946]Confidentiality
	Information relating to the evaluation of bids and recommendation of contract award, shall not be disclosed to Bidders or any other persons not officially concerned with the bidding process until information on Contract award is communicated to all Bidders in accordance with ITB 40.

	
	Any attempt by a Bidder to influence the Ministry of Health in the evaluation of the bids or Contract award decisions may result in the rejection of its bid.  

	
	Notwithstanding ITB 26.2, from the time of bid opening to the time of Contract award, if a Bidder wishes to contact the Ministry of Health on any matter related to the bidding process, it shall do so in writing.

	[bookmark: _Toc424009129][bookmark: _Toc438438852][bookmark: _Toc438532631][bookmark: _Toc438733996][bookmark: _Toc438907033][bookmark: _Toc438907232][bookmark: _Toc97371032][bookmark: _Toc139863129][bookmark: _Toc325723947]Clarification of Bids

	To assist in the examination, evaluation, and comparison of the bids, and qualification of the Bidders, the Ministry of Health may, at its discretion, ask any Bidder for a clarification of its bid given a reasonable time for a response. Any clarification submitted by a Bidder that is not in response to a request by the Ministry of Health shall not be considered. The Ministry of Health’s request for clarification and the response shall be in writing. No change, including any voluntary increase or decrease in the prices or substance of the bid shall be sought, offered, or permitted, except to confirm the correction of arithmetic errors discovered by the Ministry of Health in the evaluation of the bids, in accordance with ITB 31.

	
	If a Bidder does not provide clarifications of its bid by the date and time set in the Ministry of Health’s request for clarification, its bid may be rejected.

	[bookmark: _Toc97371033][bookmark: _Toc139863130][bookmark: _Toc325723948]Deviations, Reservations, and Omissions
	During the evaluation of bids, the following definitions apply:
(a)	“Deviation” is a departure from the requirements specified in the Bidding Document;
(b)	“Reservation” is the setting of limiting conditions or withholding from complete acceptance of the requirements specified in the Bidding Document; and
(c)	“Omission” is the failure to submit part or all of the information or documentation required in the Bidding Document.

	[bookmark: _Toc97371034][bookmark: _Toc139863131][bookmark: _Toc325723949][bookmark: _Toc438438854][bookmark: _Toc438532636][bookmark: _Toc438733998][bookmark: _Toc438907035][bookmark: _Toc438907234]Determination of Responsiveness 
	The Ministry of Health’s determination of a bid’s responsiveness is to be based on the contents of the bid itself, as defined in ITB11.

	
	A substantially responsive bid is one that meets the requirements of the Bidding Document without material deviation, reservation, or omission. A material deviation, reservation, or omission is one that,
(a)	if accepted, would:
(i)	affect in any substantial way the scope, quality, or performance of the Works specified in the Contract; or
(ii)	limit in any substantial way, inconsistent with the Bidding Document, the Ministry of Health’s rights or the Bidder’s obligations under the proposed Contract; or
(b)	if rectified, would unfairly affect the competitive position of other Bidders presenting substantially responsive bids.

	
	The Ministry of Health shall examine the technical aspects of the bid submitted in accordance with ITB 16, Technical Proposal, in particular, to confirm that all requirements of Section VII (Works Requirements) have been met without any material deviation, reservation or omission.

	
	If a bid is not substantially responsive to the requirements of the Bidding Document, it shall be rejected by the Ministry of Health and may not subsequently be made responsive by correction of the material deviation, reservation, or omission.

	[bookmark: _Hlt438533232][bookmark: _Toc97371035][bookmark: _Toc139863132][bookmark: _Toc325723950]Nonconformities, Errors, and Omissions
	Provided that a bid is substantially responsive, the Ministry of Health may waive any nonconformities in the bid.

	
	Provided that a bid is substantially responsive, the Ministry of Health may request that the Bidder submit the necessary information or documentation, within a reasonable period of time, to rectify nonmaterial nonconformities in the bid related to documentation requirements. Requesting information or documentation on such nonconformities shall not be related to any aspect of the price of the Bid. Failure of the Bidder to comply with the request may result in the rejection of its Bid.

	
	Provided that a bid is substantially responsive, the Ministry of Health shall rectify quantifiable nonmaterial nonconformities related to the Bid Price. To this effect, the Bid Price may be adjusted, for comparison purposes only, to reflect the price of a missing or non-conforming item or component. The adjustment shall be made using the methods specified in Section III (Evaluation and Qualification Criteria).

	[bookmark: _Toc97371036][bookmark: _Toc139863133][bookmark: _Toc325723951]Correction of Arithmetical Errors
	Provided that the bid is substantially responsive, the Ministry of Health shall correct arithmetical errors on the following basis:
(a)	only for admeasurement contracts, if there is a discrepancy between the unit price and the total price that is obtained by multiplying the unit price and quantity, the unit price shall prevail and the total price shall be corrected, unless in the opinion of the Ministry of Health there is an obvious misplacement of the decimal point in the unit price, in which case the total price as quoted shall govern and the unit price shall be corrected;
(b)	if there is an error in a total corresponding to the addition or subtraction of subtotals, the subtotals shall prevail and the total shall be corrected; and
(c)	if there is a discrepancy between words and figures, the amount in words shall prevail, unless the amount expressed in words is related to an arithmetic error, in which case the amount in figures shall prevail subject to (a) and (b) above.

	
	Bidders shall be requested to accept correction of arithmetical errors. Failure to accept the correction in accordance with ITB 31.1, shall result in the rejection of the Bid.

	[bookmark: _Toc97371037][bookmark: _Toc139863134][bookmark: _Toc325723952]Conversion to Single Currency 
	For evaluation and comparison purposes, the currency(ies) of the Bid shall be converted into a single currency as specified in the BDS. 

	[bookmark: _Toc438438858][bookmark: _Toc438532647][bookmark: _Toc438734002][bookmark: _Toc438907039][bookmark: _Toc438907238][bookmark: _Toc97371038][bookmark: _Toc139863135][bookmark: _Toc325723953]Margin of Preference
	Unless otherwise specified in the BDS, a margin of preference for domestic bidders[footnoteRef:2] shall not apply. [2:     	An individual firm is considered a domestic bidder for purposes of the margin of preference if it is registered in the country of the Employer, has more than 50 percent ownership by nationals of the country of the Employer, and if it does not subcontract more than 10 percent of the contract price, excluding provisional sums, to foreign contractors. JVs are considered as domestic bidders and eligible for domestic preference only if the individual member firms are registered in the country of the Employer or have more than 50 percent ownership by nationals of the country of the Employer, and the JV shall be registered in the country of the Borrower. The JV shall not subcontract more than 10 percent of the contract price, excluding provisional sums, to foreign firms. JVs between foreign and national firms will not be eligible for domestic preference.] 


	[bookmark: _Toc325723954]Subcontractors
	Unless otherwise stated in the BDS, the Ministry of Health does not intend to execute any specific elements of the Works by sub-contractors selected in advance by the Ministry of Health.
The Ministry of Health may permit subcontracting for certain specialized works as indicated in Section III. When subcontracting is permitted by the Ministry of Health, the specialized sub-contractor’s experience shall be considered for evaluation. Section III describes the qualification criteria for sub-contractors.
Bidders may propose subcontracting up to the percentage of total value of contracts or the volume of works as specified in the BDS.

	[bookmark: _Toc438438859][bookmark: _Toc438532648][bookmark: _Toc438734003][bookmark: _Toc438907040][bookmark: _Toc438907239][bookmark: _Toc97371039][bookmark: _Toc139863136][bookmark: _Toc325723955]Evaluation of Bids
	The Ministry of Health shall use the criteria and methodologies listed in this Clause. No other evaluation criteria or methodologies shall be permitted.

	
	To evaluate a bid, the Ministry of Health shall consider the following:
(a)	the bid price, excluding Provisional Sums and the provision, if any, for contingencies in the Summary Bill of Quantities[footnoteRef:3] for admeasurement contracts, but including Day work[footnoteRef:4] items, where priced competitively; [3:  	In lump sum contracts, delete “Bill of Quantities” and replace with “Activity Schedule.”]  [4:  	Day work is work carried out following instructions of the Project Manager and paid for on the basis of time spent by workers, and the use of materials and the Contractor’s equipment, at the rates quoted in the Bid.  For Day work to be priced competitively for Bid evaluation purposes, the Employer must list tentative quantities for individual items to be costed against Day work (e.g., a specific number of tractor driver staff-days, or a specific tonnage of Portland cement), to be multiplied by the bidders’ quoted rates and included in the total Bid price.] 

(b)	price adjustment for correction of arithmetic errors in accordance with ITB 31.1;
(c)	price adjustment due to discounts offered in accordance with ITB 14.4;
(d)	converting the amount resulting from applying (a) to (c) above, if relevant, to a single currency in accordance with ITB 32;
(e)	price adjustment for nonconformities in accordance with ITB 30.3;
(f)	the additional evaluation factors are specified in Section III (Evaluation and Qualification Criteria);

	
	The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the Contract, shall not be taken into account in bid evaluation.

	
	If this Bidding Document allows Bidders to quote separate prices for different lots (contracts), the methodology to determine the lowest evaluated price of the contract combinations, including any discounts offered in the Letter of Bid, is specified in Section III. Evaluation and Qualification Criteria.

	
	If the bid for an admeasurement contract, which results in the lowest Evaluated Bid Price, is seriously unbalanced or, front loaded in the opinion of the Ministry of Health, the Ministry of Health may require the Bidder to produce detailed price analyses for any or all items of the Bill of Quantities, to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analyses, taking into consideration the schedule of estimated Contract payments, the Ministry of Health may require that the amount of the performance security be increased at the expense of the Bidder to a level sufficient to protect the Ministry of Health against financial loss in the event of default of the successful Bidder under the Contract.

	[bookmark: _Toc438438860][bookmark: _Toc438532654][bookmark: _Toc438734004][bookmark: _Toc438907041][bookmark: _Toc438907240][bookmark: _Toc97371040][bookmark: _Toc139863137][bookmark: _Toc325723956]Comparison of Bids
	The Ministry of Health shall compare the evaluated prices of all substantially responsive bids established in accordance with ITB 35.2 to determine the lowest evaluated bid.

	[bookmark: _Toc438438861][bookmark: _Toc438532655][bookmark: _Toc438734005][bookmark: _Toc438907042][bookmark: _Toc438907241][bookmark: _Toc97371041][bookmark: _Toc139863138][bookmark: _Toc325723957]Qualification of the Bidder
	The Ministry of Health shall determine to its satisfaction whether the Bidder that is selected as having submitted the lowest evaluated and substantially responsive bid meets the qualifying criteria specified in Section III. Evaluation and Qualification Criteria.

	
	The determination shall be based upon an examination of the documentary evidence of the Bidder’s qualifications submitted by the Bidder, pursuant to ITB 17.1.

	
	An affirmative determination of qualification shall be a prerequisite for award of the Contract to the Bidder. A negative determination shall result in disqualification of the bid, in which event the Ministry of Health shall proceed to the next lowest evaluated bid to make a similar determination of that Bidder’s qualifications to perform satisfactorily.

	[bookmark: _Toc438438862][bookmark: _Toc438532656][bookmark: _Toc438734006][bookmark: _Toc438907043][bookmark: _Toc438907242][bookmark: _Toc97371042][bookmark: _Toc139863139][bookmark: _Toc325723958]Ministry of Health’s Right to Accept Any Bid, and to Reject Any or All Bids
	The Ministry of Health reserves the right to accept or reject any bid, and to annul the bidding process and reject all bids at any time prior to contract award, without thereby incurring any liability to Bidders. In case of annulment, all bids submitted and specifically, bid securities, shall be promptly returned to the Bidders.

	[bookmark: _Toc438438863][bookmark: _Toc438532657][bookmark: _Toc438734007][bookmark: _Toc438962089][bookmark: _Toc461939621][bookmark: _Toc97371043][bookmark: _Toc325723959]Award of Contract

	[bookmark: _Toc438438864][bookmark: _Toc438532658][bookmark: _Toc438734008][bookmark: _Toc438907044][bookmark: _Toc438907243][bookmark: _Toc97371044][bookmark: _Toc139863140][bookmark: _Toc325723960]Award Criteria
	Subject to ITB 37.1, the Ministry of Health shall award the Contract to the Bidder whose bid has been determined to be the lowest evaluated bid and is substantially responsive to the Bidding Document, provided further that the Bidder is determined to be qualified to perform the Contract satisfactorily.

	[bookmark: _Toc438438866][bookmark: _Toc438532660][bookmark: _Toc438734010][bookmark: _Toc438907046][bookmark: _Toc438907245][bookmark: _Toc97371045][bookmark: _Toc139863141][bookmark: _Toc325723961]Notification of Award
	Prior to the expiration of the period of bid validity, the Ministry of Health shall notify the successful Bidder, in writing, via the Letter of Acceptance included in the Contract Forms, that its bid has been accepted.  At the same time, the Ministry of Health shall also notify all other Bidders of the results of the bidding, and shall publish in UNDB online the results identifying the bid and lot (contract) numbers and the following information: 
(i) 	name of each Bidder who submitted a Bid; 
(ii)	bid prices as read out at Bid Opening; 
(iii)	name and evaluated prices of each Bid that was evaluated; 
(iv)	name of bidders whose bids were rejected and the reasons for their rejection; and 
(v) 	name of the winning Bidder, and the Price it offered, as well as the duration and summary scope of the contract awarded.

	
	Until a formal contract is prepared and executed, the notification of award shall constitute a binding Contract.

	
	The Ministry of Health shall promptly respond in writing to any unsuccessful Bidder who, after notification of award in accordance with ITB 40.1, requests in writing the grounds on which its bid was not selected.

	[bookmark: _Toc438438867][bookmark: _Toc438532661][bookmark: _Toc438734011][bookmark: _Toc438907047][bookmark: _Toc438907246][bookmark: _Toc97371046][bookmark: _Toc139863142][bookmark: _Toc325723962]Signing of Contract
	Promptly upon notification, the Ministry of Health shall send the successful Bidder the Contract Agreement.

	
	Within twenty-eight (28) days of receipt of the Contract Agreement, the successful Bidder shall sign, date, and return it to the Ministry of Health.

	[bookmark: _Toc438438868][bookmark: _Toc438532662][bookmark: _Toc438734012][bookmark: _Toc438907048][bookmark: _Toc438907247][bookmark: _Toc97371047][bookmark: _Toc139863143][bookmark: _Toc325723963]Performance Security
	Within twenty-eight (28) days of the receipt of notification of award from the Ministry of Health, the successful Bidder shall furnish the performance security in accordance with the conditions of contract, subject to ITB 35.5, using for that purpose the Performance Security Form included in Section X. Contract Forms, or another form acceptable to the Ministry of Health. If the performance security furnished by the successful Bidder is in the form of a bond, it shall be issued by a bonding or insurance company that has been determined by the successful Bidder to be acceptable to the Ministry of Health. A foreign institution providing a bond shall have a correspondent financial institution located in the Ministry of Health’s Country.

	
	Failure of the successful Bidder to submit the above-mentioned Performance Security or to sign the Contract Agreement shall constitute sufficient grounds for the annulment of the award and forfeiture of the bid security. In that event the Ministry of Health may award the Contract to the next lowest evaluated Bidder whose offer is substantially responsive and is determined by the Ministry of Health to be qualified to perform the Contract satisfactorily.

	[bookmark: _Toc139863144][bookmark: _Toc325723964]Adjudicator
	The Ministry of Health proposes the person named in the BDS to be appointed as Adjudicator under the Contract, at the hourly fee specified in the BDS, plus reimbursable expenses. If the Bidder disagrees with this proposal, the Bidder should so state in his Bid.  If, in the Letter of Acceptance, the Ministry of Health does not agree on the appointment of the Adjudicator, the Ministry of Health will request the Appointing Authority designated in the Particular Conditions of Contract (GCC) pursuant to Clause 23.1 of the General Conditions of Contract (GCC), to appoint the Adjudicator.
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[bookmark: _Toc438366665][bookmark: _Toc41971239]Section II - Bid Data Sheet (BDS)
The following specific data for the Works to be done shall complement, supplement, or amend the provisions in the Instructions to Bidders (ITB).  Whenever there is a conflict, the provisions herein shall prevail over those in ITB.
	ITB 1.1
	The number of the Invitation for Bids is: IFB: No. MOH/GOL/NCB/005/2026
The Ministry of Health is: Ministry of Health 

	ITB 1.1
	The name of the bidding process is: National Competitive Bidding 
The number and identification of lot comprising this bidding process are: N/A:
Kolahun  Hospital, Kolahun District Lofa County
See attached more detail in scope of works for each of the lots or location. 

	ITB 2.1
	The name of the Project is:  Expansion and Modernization of Kolahun Hospital, Lofa County 

	ITB 5.3[footnoteRef:5] [5: 	Delete if pre-qualification has been conducted.] 

	The information required from bidders in ITB Sub-Clause 5.3 is modified as follows and this is applicable to all lots:  
a) Valid Business Registration Certificate
b) Valid Tax Clearance
c) Valid Membership of Liberia Construction Companies (ALCC)
d) Valid Ministry of Public Works Certificate 
f) Audited Financial Statement for the last two fiscal year (2023, 2024 and 2025); that all income, liabilities and cash flows 
g) Ability to Pre-finance (letter of credit or credit facility from a major building materials supplier) 
h) Code of Conduct (Signed and Stamp) see annex 
i) Conflict of Interest (Signed and Stamp) see annex
j)Power of Attorney notarize- (applicable to all types of business/firms accept Sole proprietorship) 
k) Bid Securing Declaration (notarize) 

	ITB 5.5 
	The contractor shall have a minimum average annual turnover in construction work during the last three (3) years of USD$300,000 or equivalent.
The period is: 3 years

	ITB 5.5 (a)
	All firms must submit in addition to the requirement above this is the preliminary evaluation criteria and this section will be evaluated on the basis of Yes (valid) and No (invalid):
a. Valid Business Registration Certificate with the correct business activity code
b. Valid Tax Clearance
c. Valid Membership of Liberia Construction Companies (ALCC)
d. Valid Ministry of Public Works Certificate 
e. Audited Financial Statement for the last three fiscal year (2023, 2024 and 2025) with a minimum of US$300,000 as turnover. (MUST come from a certified public accounting firm). 
f. Ability to Pre-finance (letter of credit from a Bank or credit facility from a major building materials supplier for at least 40 percent of the firm propose bid value)
g. Code of Conduct (Signed and Stamp) see annex 
h. Conflict of Interest (Signed and Stamp) see annex
i. Power of Attorney notarize- (applicable to all types of business/firms except Sole proprietorship-who are to upload declaration of ownership) 
j. Bid Securing Declaration (notarize) 
Technical Criteria, sub-criteria, the obtainable number of points specified for each evaluation and the relative significance points are indicated below (this section will be evaluated on the basis of scoring as indicated in each section):

	Summary of Technical Proposal Evaluation Forms
	Score Weight
	Points Obtainable

	1.
	Company Profile (consist of past performance with experience of working in rural and difficult terrain with limited access road). and 
Experience of the Firm (minimum of 3 years) 
Stating names of at least five clients, their contact numbers, contract values, location of project and email addresses, etc,.
Completion certificate of at least one (1) similar contract for building with a minimum value of USD 300,000.00 between 2023 and 2026
	20pts
	20

	2.
	Proposed Methodology in line with the scope of works (this should be chronological and addressing all aspects of how works will be executed from start to completion)
	30pts
	30

	3.
	Proof of site visitation (shows pictorials and attendance records)
	5pts
	5

	4.
	Timeline of the work plan 
	15pts
	15

	5.
	Company equipment’s and logistics (firm must show proof if these equipment are Owned or Hired) See ITB 5.5 ( c )
	10pts
	10

	6.
	Technical experience of the proposed staff and technical composition including CV’s  (5 years minimum) please reference GCC 9.1 below
	20 points 
	20

	Total Technical Score 70%
	100

	Summary of Financial Proposal Evaluation Forms
	

	1.
	Financial offer (USD)
	30pts
	30

	Total Financial Score 30%
	30 

	Consolidated scores (Technical and Financial)
	100


The weights given to the Technical is: T = 0.7 the financial score is 0.3. The combine technical and financial score will be added together and the firm with the highest rank will be invited for award. 
Also, that all firm MUST go to the site for verification which will help in the preparation of pricing or financial proposal. 
After assessing the formula for determining the financial scores is the following:

Sf = 100 x Fm/F, 
in which Sf is the financial score, 
Fm is the lowest price, and 
F is the price of the proposal under consideration.
The weights given to the technical and financial proposals are:
T = 70 
F = 30 
The combined score (Technical & Financial): the final score (s) for each proposal is calculated using the following formula:
S = St x T% + Sf x P%
Where:
· S = Combined (Total) score
· St = Score of technical proposal
· T% = Weight for technical quality (70%)
· Sf = Score of financial proposal
P% = weight for cost (30%)
The criteria indicated above are the basis for all lots evaluation. 

	ITB 5.5 (b)
	At five 5 similar projects in the last five (5) years.
The number is: 5
The period is: 5 years

	ITB 5.5 (c)
	The essential equipment to be made available for the Contract by the successful Bidder shall be: 
· 2 Truck with the minimum 5-ton capacity
· 1 concrete Mixer minimum 14/10* cu ft capacity
· 1 complete set of scaffolding to cover 300 sq meter
· 1 concrete Vibrator (including a reserve unit)
· 1 vehicle (pickup) for movement of materials
· Complete set of (i) Carpenter’s Tools (ii) Plumber’s Tools (iii) Electrical Tools; and (iv) Mason’s Tools
· Complete set of safety gears for all site works 
· First Aid Kits
Note: if the above equipment is not available, contractor shall state in a clear proposal for the timely acquisition (own, lease, hire, etc.) of the essential equivalent 

	ITB 5.5 (d)[footnoteRef:6] [6: 	Delete if pre-qualification has been conducted.] 

	The minimum amount of liquid assets and/or credit facilities net of other contractual commitments of the successful Bidder shall be $500,000.00USD

	ITB 5.6

	Subcontractors’ experience and resources shall be taken into account. 



B.  Bidding Documents
	ITB 7.1
	For Clarification of bid purposes only, the Ministry of Health’s address is:
Online www.ppcc.gov.lr and on the e-gp platform and the time is July 20, 2026 @ 4:00PM 
Email addressed: procurement@moh.gov.lr and copy proumoh24@gmail.com

	ITB 7.1
	Web page : www.ppcc.gov.lr 

	ITB 7.4
	The Pre-bid meeting will be held on Monday, July 20, 2026, at 11:00 GMT, Ministry of Health, Oldest Congo Town, Conference Room #227 Annex after a mandatory site visit beginning Friday July 17, 2026 (site visit will be conducted five days period July 17, 2026 @ 10: GMT to 15:00GMT).. The cost of visiting the site and pre-bid meeting shall be at the Bidder’s own expense. 



C.  Preparation of Bids
	ITB 10.1
	The language of the bid is: English
All correspondence exchange shall be in English language.
Language for translation of supporting documents and printed literature is English 

	ITB 11.1 (b)
	The following schedules shall be submitted with the bid: note: all firms are require to submit their own bill of quantities and schedule in line with the scope of work.  The drawings and scope of work will be given as annex to the bidding documents. 

	ITB 14.5
	The prices quoted by the Bidder “shall not be” subject to adjustment during the performance of the Contract.  

	ITB 15.1
	The prices shall be quoted by the bidder in: USD

	ITB 18.1
	The bid validity period shall be: 120 days.

	ITB 18.3 (a)
	The bid price shall be adjusted by the following factor(s): Fixed Contract price

	ITB 19.1
	Bid securing declaration: 1 year starting from the bid submission deadline (any firm that does not abide by the terms and condition will be punished in line with the bid securing declaration. And the period of the debarment will be 1 year beginning July 30, 2026.   This document MUST be notarized. 

	ITB 19.3 (d)
	Other types of acceptable securities: the security that is require in this bid is bid securing declaration. The period for non-adherence is1 year. 

	ITB 20.1
	In addition to the original of the bid, the number of copies is: 3. (this is a MUST)

	ITB 20.2
	The written confirmation of authorization to sign on behalf of the Bidder shall consist of: letter of authorization 




D.  Submission and Opening of Bids
	ITB 22.1
	Bidders “shall not” have the option of submitting their bids electronically. 

	ITB 22.1 
	For bid submission purposes, the Ministry of Health’s address is:
Attention: Director of Procurement
Ministry of Health 
www.eprocurement.ppcc.gov.lr
The deadline for the submission of bids is: 
Date: Thursday, July 30, 2026                       
Time: 16:00GMT

	ITB 25.1
	The bid opening shall take place online using the PPCC website: 
www.eprocurement.ppcc.gov.lr
Date: Friday, July 31, 2026                       
Time: 12:00GMT 


	ITB 25.3
	The Letter of Bid and Priced Bill of Quantities shall be initialed by the representatives of the Ministry conducting Bid opening.  



E.  Evaluation and Comparison of Bids
	ITB 32.1

	The currency that shall be used for bid evaluation and comparison purposes to convert all bid prices expressed in various currencies into a single currency is: USD only 	

	ITB 33.1
	A margin of preference “shall not” apply. 



F.  Award of Contract
	ITB 43.1
	The Adjudicator proposed by the Ministry of Health is CARP/PPCC
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[bookmark: _Toc438266925][bookmark: _Toc438267899][bookmark: _Toc438366666][bookmark: _Toc41971240]Section III - Evaluation and Qualification Criteria

This section contains all the criteria that the Ministry of Health shall use to evaluate bids and qualify Bidders if the bidding was not preceded by a prequalification exercise and post qualification is applied. In accordance with bid data sheet ITB 5.5 (a – d), ITB 35 and ITB 37, no other methods, criteria and factors shall be used. The Bidder shall provide all the information requested in the forms included in Section 4 (Bidding Forms).

· Value is of single contract – all bids are to be submitted in USD only 
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[bookmark: _Toc325555956][bookmark: _Toc103401411]1. 	Margin of Preference 
[bookmark: _Toc325555957]If a margin of preference shall apply under ITB 33.1, the procedure will be as follows as:
[bookmark: _Toc325555958]A margin of preference of 7.5% (seven and one-half percent) shall be granted to domestic contractors, in accordance with, and subject to, the following provisions: 
[bookmark: _Toc325555959](a)	Contractors applying for such preference shall provide, as part of the data for qualification, such information, including details of ownership, as shall be required to determine whether, according to the classification established by the Borrower and accepted by the Government of Liberia, a particular contractor or group of contractors qualifies for a domestic preference. The bidding documents shall clearly indicate the preference and the method that will be followed in the evaluation and comparison of bids to give effect to such preference.
[bookmark: _Toc325555960](b)	After bids have been received and reviewed by the Borrower, responsive bids shall be classified into the following groups:
[bookmark: _Toc325555961] (i)	Group A: bids offered by domestic contractors eligible for the preference.
[bookmark: _Toc325555962] (ii)	Group B: bids offered by other contractors.
[bookmark: _Toc325555963]All evaluated bids in each group shall, as a first evaluation step, be compared to determine the lowest bid, and the lowest evaluated bids in each group shall be further compared with each other. If, as a result of this comparison, a bid from Group A is the lowest, it shall be selected for the award. If a bid from Group B is the lowest, as a second evaluation step, all bids from Group B shall then be further compared with the lowest evaluated bid from Group A. For the purpose of this further comparison only, an amount equal to 7.5% (seven and one-half percent) of the respective bid price corrected for arithmetical errors, including unconditional discounts and excluding provisional sums and the cost of day works, if any, shall be added to the evaluated price offered in each bid from Group B. If the bid from Group A is the lowest, it shall be selected for award. If not, the lowest evaluated bid from Group B based on the first evaluation step shall be selected
[bookmark: _Toc325555964]2.	Evaluation
In addition to the criteria listed in ITB 35.2 (a) – (e) the following criteria shall apply:
[bookmark: _Toc78774484][bookmark: _Toc103401412][bookmark: _Toc325555965]2.1	Adequacy of Technical Proposal
[bookmark: _Toc78774485][bookmark: _Toc101516509][bookmark: _Toc103401413]Evaluation of the Bidder's Technical Proposal will include an assessment of the Bidder's technical capacity to mobilize key equipment and personnel for the contract consistent with its proposal regarding work methods, scheduling, and material sourcing in sufficient detail and fully in accordance with the requirements stipulated in Section VII (Works Requirements).
[bookmark: _Toc78774486][bookmark: _Toc103401414][bookmark: _Toc325555966]2.2	Multiple Contracts
Pursuant to Sub-Clause 35.4 of the Instructions to Bidders, if Works are grouped in multiple contracts, evaluation will be as follows:
Award Criteria for Multiple Contracts [ITB 35.4]:
	Lots basis (Each lot represent a contract package 
	Bidders have the option to Bid for any one or more lots. Bids will be evaluated lot-wise, taking into account discounts offered, if any, for combined lots. The contract(s) will be awarded to the Bidder or Bidders offering the lowest evaluated cost to the Ministry of Health for combined lots, subject to the selected Bidder(s) meeting the required qualification criteria for lot or combination of lots as the case may be.
	Packages
	Bidders have the option to Bid for any one or more packages and for any one or more lots within a package. Bids will be evaluated package-wise, taking into account discounts offered, if any, for combined packages and/or lots within a package. The contract(s) will be awarded to the Bidder or Bidders offering the lowest evaluated cost to the Ministry of Health for combined packages, subject to the selected Bidder(s) meeting the required qualification criteria for combination of packages and or lots as the case may be.
Qualification Criteria for Multiple Contracts:
Section III describes criteria for qualification for each lot (contract) for multiple lots (contracts). The criteria for qualification is aggregate minimum requirement for respective lots as specified under items 3.1, 3.2, 4.2(a) and 4.2(b). However, with respect to the specific experience under item 4.2 (a) of Section III, the Ministry of Health will select any one or more of the options as identified below:
N is the minimum number of contracts
V is the minimum value of a single contract
(a) For one Contract:
Option 1: 	
(i) N contracts, each of minimum value V;
Or 
Option 2: 	
(i) N contracts, each of minimum value V; or
(ii) Less than or equal to N contracts, each of minimum value V, but with total value of all contracts equal or more than N x V.
[bookmark: _Toc303161650](b) For multiple Contracts
Option 1: 	
(i) Minimum requirements for combined contract(s) shall be the aggregate requirements for each contract for which the bidder has submitted bids as follows, and N1, N2, N3, etc. shall be different contracts:
Lot 1:  N1 contracts, each of minimum value V1;
Lot 2:  N2 contracts, each of minimum value V2; 
Lot 3:  N3 contracts, each of minimum value V3; 
----etc. 
or
Option 2: 	
(i) Minimum requirements for combined contract(s) shall be the aggregate requirements for each contract for which the bidder has submitted bids as follows, and N1, N2, N3, etc. shall be different contracts:
Lot 1:  N1 contracts, each of minimum value V1;
Lot 2:  N2 contracts, each of minimum value V2; 
Lot 3:  N3 contracts, each of minimum value V3; 
----etc., or
(ii) Lot 1:  N1 contracts, each of minimum value V1; or number of contracts less than or equal to N1, each of minimum value V1, but with total value of all contracts equal or more than N1 x V1.
Lot 2:  N2 contracts, each of minimum value V2; or number of contracts less than or equal to N2, each of minimum value V2, but with total value of all contracts equal or more than N2 x V2.
Lot 3:  N3 contracts, each of minimum value V3; or number of contracts less than or equal to N3, each of minimum value V3, but with total value of all contracts equal or more than N3 x V3.
----etc.
Or
Option 3: 	
(i) Minimum requirements for combined contract(s) shall be the aggregate requirements for each contract for which the applicant has applied for as follows, and N1, N2, N3, etc. shall be different contracts:
Lot 1:  N1 contracts, each of minimum value V1;
Lot 2:  N2 contracts, each of minimum value V2; 
Lot 3:  N3 contracts, each of minimum value V3; 
----etc., or
(ii) Lot 1:  N1 contracts, each of minimum value V1; or number of contracts less than or equal to N1, each of minimum value V1, but with total value of all contracts equal or more than N1 x V1.
Lot 2:  N2 contracts, each of minimum value V2; or number of contracts less than or equal to N2, each of minimum value V2, but with total value of all contracts equal or more than N2 x V2.
Lot 3:  N3 contracts, each of minimum value V3; or number of contracts less than or equal to N3, each of minimum value V3, but with total value of all contracts equal or more than N3 x V3.
----etc, or
(iii) Subject to compliance as per (ii) above with respect to minimum value of single contract for each lot, total number of contracts is equal or less than N1 + N2 + N3 +--but the total value of all such contracts is equal or more than N1 x V1 + N2 x V2 + N3 x V3 +---.

[bookmark: _Toc78774488][bookmark: _Toc103401416][bookmark: _Toc325555967]2.3	Alternative Completion Times
[bookmark: _Toc78774489][bookmark: _Toc101516513][bookmark: _Toc103401417]An alternative Completion Time, if permitted under ITB 13.2, will be evaluated as follows:
[bookmark: _Toc78774490][bookmark: _Toc103401418][bookmark: _Toc325555968]2.4	Technical Alternatives
[bookmark: _Toc78774491][bookmark: _Toc101516515][bookmark: _Toc103401419]Technical alternatives, if permitted under ITB 13.4, will be evaluated as follows:
2.5	Specialized Subcontractors
Only the specific experience of sub-contractors for specialized works permitted by the Ministry of Health will be considered. The general experience and financial resources of the specialized sub-contractors shall not be added to those of the Bidder for purposes of qualification of the Bidder. 
The specialized sub-contractors proposed shall be fully qualified for their work proposed, and meet the following criteria:
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[bookmark: _Toc103401422][bookmark: _Toc325555969]3.	Qualification
	
	
	
	
	
	
	
	

	Eligibility and Qualification Criteria
	Compliance Requirements
	Documentation

	No.
	Subject
	Requirement
	Single Entity
	Joint Venture (existing or intended)
	Submission Requirements

	
	
	
	
	All Parties Combined
	Each Member
	One Member
	

	[bookmark: _Toc107899636]1. Eligibility

	1.1
	Nationality
	Nationality in accordance with ITB  4.3
	Must meet requirement
	Must meet requirement
	Must meet requirement
	N/A
	Forms ELI – 1.1 and 1.2, with attachments

	1.2
	Conflict of Interest
	No conflicts of interest in accordance with ITB  4.2
	Must meet requirement
	Must meet requirement
	Must meet requirement
	N/A
	Letter of Bid

	1.3
	Government of Liberia Eligibility
	Not having been declared ineligible by the Government of Liberia, as described in ITB 4.4, 4.5, 4.6 and 4.7
	Must meet requirement
	Must meet requirement
	Must meet requirement
	N/A

	Letter of Bid

	1.4 
	Government Owned Entity of the Borrower country
	Meets conditions of ITB  4.5
	Must meet requirement
	Must meet requirement
	Must meet requirement
	N/A

	Forms ELI – 1.1 and 1.2, with attachments

	1.5
	United Nations resolution or Borrower’s country law
	Not having been excluded as a result of prohibition in the Borrower’s country laws or official regulations against commercial relations with the Bidder’s country, or by an act of compliance with UN Security Council resolution, both in accordance with ITB 4.7 and Section V.
	Must meet requirement
	Must meet requirement
	Must meet requirement
	N/A

	Forms ELI – 1.1 and 1.2, with attachments

	[bookmark: _Toc107899637]2. Historical Contract Non-Performance

	2.1
	History of Non-Performing Contracts
	Non-performance of a contract[footnoteRef:7] did not occur as a result of contractor default since 1st January [Insert year].  [7:  Nonperformance, as decided by the Employer, shall include all contracts where (a) nonperformance was not challenged by the contractor, including through referral to the dispute resolution mechanism under the respective contract, and (b) contracts that were so challenged but fully settled against the contractor. Nonperformance shall not include contracts where Employer’s decision was overruled by the dispute resolution mechanism. Nonperformance must be based on all information on fully settled disputes or litigation, i.e., dispute or litigation that has been resolved in accordance with the dispute resolution mechanism under the respective contract and where all appeal instances available to the Bidder have been exhausted.] 

	Must meet requirement12  
	Must meet requirements
	Must meet requirement[footnoteRef:8]  [8:  This requirement also applies to contracts executed by the Bidder as JV member.] 

	N/A
	Form CON-2

	2.2
	Suspension Based on Execution of Bid Securing Declaration by the Ministry of Health or withdrawal of the Bid within Bid validity
	Not under suspension based on execution of a Bid Securing Declaration pursuant to ITB 4.6 or withdrawal of the Bid pursuant ITB 19.9.
	Must meet requirement 
	Must meet requirement
	Must meet requirement 
	N/A
	Bid Submission Form

	2.3
	Pending Litigation
	Bidder’s financial position and prospective long term profitability sound according to criteria established in 3.1 below and assuming that all pending litigation will be resolved against the Bidder
	Must meet requirement 
	N/A
	Must meet requirement 
	N/A
	Form CON – 2


	2.4
	Litigation History
	No consistent history of court/arbitral award decisions against the Bidder[footnoteRef:9] since 1st January [insert year] [9:  The Bidder shall provide accurate information on the letter of Bid about any litigation or arbitration resulting from contracts completed or ongoing under its execution over the last five years. A consistent history of court/arbitral awards against the Bidder or any member of a joint venture may result in disqualifying the Bidder.] 

	Must meet requirement 
	Must meet requirement
	Must meet requirement 
	N/A
	Form CON – 2 

	[bookmark: _Toc107899638]3. Financial Situation and Performance

	3.1
	Financial Capabilities
	(i) The Bidder shall demonstrate that it has access to, or has available, liquid assets, unencumbered real assets, lines of credit, and other financial means (independent of any contractual advance payment) sufficient to meet the construction cash flow requirements estimated as USD $ ______________for the subject contract(s) net of the Bidders other commitments
(ii) The Bidders shall also demonstrate, to the satisfaction of the Ministry of Health, that it has adequate sources of finance to meet the cash flow requirements on works currently in progress and for future contract commitments.
(iii) The audited balance sheets or, if not required by the laws of the Bidder’s country, other financial statements acceptable to the Ministry of Health, for the last _________years shall be submitted and must demonstrate the current soundness of the Bidder’s financial position and indicate its prospective long-term profitability.
	Must meet requirement



















Must meet requirement











Must meet requirement
	Must meet Requirement 




















Must meet requirement











N/A
	N/A 



















N/A












Must meet requirement
	N/A




















N/A












N/A
	Form FIN – 3.1, with attachments

	3.2
	Average Annual Construction Turnover
	Minimum average annual construction turnover of US$ ______________, calculated as total certified payments received for contracts in progress and/or completed within the last ________years, divided by __________years
	Must meet requirement
	Must meet requirement
	Must meet ________%, ___________of the requirement
	Must meet __________%, ___________of the requirement
	Form FIN – 3.2


	[bookmark: _Toc107899639]4. Experience

	4.1 (a)
	General Construction Experience
	Experience under construction contracts in the role of prime contractor, JV member, sub-contractor, or management contractor for at least the last ________years, starting 1st January _____.
	Must meet requirement
	N/A
	Must meet requirement
	N/A
	Form EXP – 4.1


	4.2 (a)
	Specific Construction & Contract Management Experience
	[bookmark: _Ref303691044](i) A minimum number of similar[footnoteRef:10] contracts specified below that have been satisfactorily and substantially[footnoteRef:11] completed as a prime contractor, joint venture member[footnoteRef:12], management contractor or sub-contractor12 between 1st January [insert year] and application submission deadline: (i) N contracts, each of minimum value V; [10:  The similarity shall be based on the physical size, complexity, methods/technology and/or other characteristics described in Section VII, Work’s Requirements. Summation of number of small value contracts (less than the value specified under requirement) to meet the overall requirement will not be accepted.]  [11:  Substantial completion shall be based on 80% or more works completed under the contract.]  [12:  For contracts under which the Bidder participated as a joint venture member or sub-contractor, only the Bidder’s share, by value, shall be considered to meet this requirement.] 

Or 
(ii) Less than or equal to N contracts, each of minimum value V, but with total value of all contracts equal or more than N x V; [insert values of N & V, delete (ii) above if not applicable].
[In case the Works are to be bid as individual contracts under a slice and package (multiple contract) procedure, the minimum number of contracts required for purposes of evaluating qualification shall be selected from the options specified in ITB 35.4] 
	Must meet requirement














	Must meet requirement[footnoteRef:13] [13:  In the case of JV, the value of contracts completed by its members shall not be aggregated to determine whether the requirement of the minimum value of a single contract has been met. Instead, each contract performed by each member shall satisfy the minimum value of a single contract as required for single entity. In determining whether the JV meets the requirement of total number of contracts, only the number of contracts completed by all members each of value equal or more than the minimum value required shall be aggregated.] 















	N/A














	N/A













	Form EXP 4.2(a)

	
	
	[Add the following if specialized sub-contractor is permitted and describe nature and characteristics of specialized works:]
“(ii) For the following specialized works, the Ministry of Health permits specialized sub-contractors as per ITB 34.3”
	[bookmark: _Ref302395437]“Must meet requirement for one contract (Requirement can be met through a Specialized Sub-contractor)”
	Must meet requirement
	N/A
	“Must meet requirement (Requirement can be met through a Specialized Sub-contractor)”
	

	4.2 (b)
	
	For the above and any other contracts completed and under implementation as prime contractor, joint venture member, management contractor or sub-contractor[footnoteRef:14] on or after the first day of the calendar year during the period stipulated in 4.2 (a) above, a minimum construction experience in the following key activities successfully completed[footnoteRef:15]: [list activities indicating volume, number or rate of production as applicable][footnoteRef:16] [14:  For contracts under which the Bidder participated as a joint venture member or sub-contractor, only the Bidder’s share shall be counted to meet this requirement.]  [15:  Volume, number or rate of production of any key activity can be demonstrated in one or more contracts combined if executed during same time period. The rate of production shall be the annual production rate for the key construction activity (or activities).]  [16:  The minimum experience requirement for multiple contracts will be the sum of the minimum requirements for respective individual contracts. ] 

	Must meet requirements 
	Must meet requirements
	N/A
	Must meet the following requirements for the key activities listed below[footnoteRef:17] [list key activities and the corresponding minimum requirements] [17:  Requirement can be met through a Specialized Sub-contractor] 

	Form EXP – 4.2 (b)


[bookmark: _Toc103401423]
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[bookmark: _Toc325555970]5	Personnel
The Bidder must demonstrate that it will have the personnel for the key positions that meet the following requirements:
[Specify requirements for each lot as applicable]
	
	No.
	Position
	Total Work Similar
Experience (years)
	In Similar Works Experience
(years)

	1
	
	
	

	2
	
	
	

	3
	
	
	

	4
	
	
	

	5
	
	
	

	
	
	
	



The Bidder shall provide details of the proposed personnel and their experience records in the relevant Forms included in Section IV, Bidding Forms.
[bookmark: _Toc325555971]6.	Equipment
The Bidder must demonstrate that it will have access to the key Contractor’s equipment listed hereafter:
	[Specify requirements for each lot as applicable]

	No.
	Equipment Type and Characteristics
	Minimum Number required

	1
	
	

	2
	
	

	3
	
	

	4
	
	

	5
	
	

	
	
	

	
	
	



The Bidder shall provide further details of proposed items of equipment using the relevant Form in Section IV.
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[bookmark: _Toc41971244]Section IV - Bidding Forms
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[bookmark: _Toc108950330][bookmark: _Toc495312482]Letter of Bid
	[bookmark: _Toc108949930][bookmark: _Toc108950331]The Bidder must prepare the Letter of Bid on stationery with its letterhead clearly showing the Bidder’s complete name and address.

Note:  All italicized text is for use in preparing these forms and shall be deleted from the final products.





[bookmark: _Toc482500892]Date: [insert date (as day, month and year) of Bid Submission]
ICB No.: [insert number of bidding process]
Invitation for Bid No.: [insert identification]
Alternative No.: [insert identification No if this is a Bid for an alternative]

To:  [insert complete name of Ministry of Health]

(a) We have examined and have no reservations to the Bidding Documents, including Addenda issued in accordance with Instructions to Bidders (ITB 8)	;
(b) We meet the eligibility requirements and have no conflict of interest in accordance with ITB 4;
(c) We have not been suspended nor declared ineligible by the Ministry of Health based on execution of a Bid Securing Declaration in the Ministry of Health’s country in accordance with ITB 4.6
(d) We offer to execute in conformity with the Bidding Documents the following Works: [insert a brief description of the Works];
(e) The total price of our Bid, excluding any discounts offered in item (f) below is: 
In case of only one lot, total price of the Bid [insert the total price of the bid in words and figures, indicating the various amounts and the respective currencies];
In case of multiple lots, total price of each lot [insert the total price of each lot in words and figures, indicating the various amounts and the respective currencies];
In case of multiple lots, total price of all lots (sum of all lots) [insert the total price of all lots in words and figures, indicating the various amounts and the respective currencies];
(f) The discounts offered and the methodology for their application are: 
(i) The discounts offered are: [Specify in detail each discount offered.]
(ii) The exact method of calculations to determine the net price after application of discounts is shown below: [Specify in detail the method that shall be used to apply the discounts];
(g) Our bid shall be valid for a period of [specify the number of calendar days]  days from the date fixed for the bid submission deadline in accordance with the Bidding Documents, and it shall remain binding upon us and may be accepted at any time before the expiration of that period;
(h) If our bid is accepted, we commit to obtain a performance security in accordance with the Bidding Documents;
(i) We are not participating, as a Bidder or as a subcontractor, in more than one bid in this bidding process in accordance with ITB 4.2(e), other than alternative bids submitted in accordance with ITB 13;
(j) We, including any of our subcontractors or suppliers for any part of the contract, have not been declared ineligible by the Government of Liberia, under the Ministry of Health’s country laws or official regulations or by an act of compliance with a decision of the United Nations Security Council;
(k) We are not a government owned entity/ We are a government owned entity but meet the requirements of ITB 4.5;
(l) We have paid, or will pay the following commissions, gratuities, or fees with respect to the bidding process or execution of the Contract: [insert complete name of each Recipient, its full address, the reason for which each commission or gratuity  was paid and the amount and currency of each such commission or gratuity]

	Name of Recipient
	Address
	Reason
	Amount

		
		
		
		

		
		
		
		

		
		
		
		

		
		
		
		



	(If none has been paid or is to be paid, indicate “none.”)

(m) We understand that this bid, together with your written acceptance thereof included in your notification of award, shall constitute a binding contract between us, until a formal contract is prepared and executed; and
(n) We understand that you are not bound to accept the lowest evaluated bid or any other bid that you may receive.
(o) We hereby certify that we have taken steps to ensure that no person acting for us or on our behalf will engage in any type of fraud and corruption
Name of the Bidder*	[insert complete name of person signing the Bid]

Name of the person duly authorized to sign the Bid on behalf of the Bidder** [insert complete name of person duly authorized to sign the Bid]

Title of the person signing the Bid [insert complete title of the person signing the Bid]

Signature of the person named above	 [insert signature of person whose name and capacity are shown above]

Date signed _[insert date of signing] day of [insert month], [insert year]
*: In the case of the Bid submitted by joint venture specify the name of the Joint Venture as Bidder
[bookmark: _Toc108950332]**: Person signing the Bid shall have the power of attorney given by the Bidder to be attached with the Bid Schedules.























[bookmark: _Toc495312483][bookmark: _Toc108950333][bookmark: _Toc138144061]BILL OF QUANTITIES 
Note: the costed bill of quantity will be provided by the bidders. The Ministry of Health will provide you with the drawings and scope of Works and blank BOQ (See attached). 
· All of the firm is advice to come at the Ministry of Health to get the bill of quantity and scope of work. 
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Form of Bid Security (Government of Liberia Guarantee)  


 [Guarantor letterhead or SWIFT identifier code] 
Beneficiary:  
[Insert name and address of the Ministry of Health]  
Invitation for Bids No: _[Insert reference number for the Invitation for Bids] 
Date:  [Insert date of issue] 
BID GUARANTEE No.: [Insert guarantee reference number] 
Guarantor:  _[Insert name and address of place of issue, unless indicated in the letterhead]
We have been informed that [insert name of the Bidder, which in the case of a joint venture shall be the name of the joint venture (whether legally constituted or prospective) or the names of all members thereof] (hereinafter called "the Applicant") has submitted or will submit to the Beneficiary its bid (hereinafter called "the Bid") for the execution of [insert description of contract] under Invitation for Bids No. [insert number] (“the IFB”). 
Furthermore, we understand that, according to the Beneficiary’s conditions, bids must be supported by a bid guarantee.
At the request of the Applicant, we, as Guarantor, hereby irrevocably undertake to pay the Beneficiary any sum or sums not exceeding in total an amount of [insert amount in letters] (insert amount in numbers) upon receipt by us of the Beneficiary’s complying supported by the Beneficiary’s statement, whether in the demand itself or a separate signed document accompanying or identifying the demand, stating either that the Applicant:
(a) 	has withdrawn its Bid during the period of bid validity specified by the Applicant in the Letter of Bid, or any extension thereto provided by the Applicant; or
(b) 	having been notified of the acceptance of its Bid by the Beneficiary during the period of bid validity, (i) fails to execute the Contract Agreement or (ii) fails to furnish the performance security, in accordance with the Instructions to Bidders (“ITB”) of the Beneficiary’s bidding document.
This guarantee will expire: (a) if the Applicant is the successful Bidder, upon our receipt of copies of the contract agreement signed by the Applicant and the performance security issued to the Beneficiary upon the instruction of the Applicant; and (b) if the Applicant is not the successful Bidder, upon the earlier of (i) our receipt of a copy of the Beneficiary’s notification to the Applicant of the results of the bidding process; or (ii) twenty-eight days after the Validity Period, which date shall be established by presentation to us of copies of the Letter of Bid and any extension(s) thereto, accompanied by the bidding document; or (c) three years after the date of issue of this guarantee.
Consequently, any demand for payment under this guarantee must be received by us at the office indicated above on or before that date.
This guarantee is subject to the Uniform Rules for Demand Guarantees (URDG) 2010 Revision, ICC Publication No. 758.
_____________________________
[signature(s)]
Note:  All italicized text is for use in preparing this form and shall be deleted from the final product.

[bookmark: _Toc68319424][bookmark: _Toc495312485]
Form of Bid Security (Bid Bond)
[The Surety shall fill in this Bid Bond Form in accordance with the instructions indicated.]

BOND NO. ______________________
BY THIS BOND [name of Bidder] as Principal (hereinafter called “the Principal”), and [name, legal title, and address of surety], authorized to transact business in [name of country of Ministry of Health], as Surety (hereinafter called “the Surety”), are held and firmly bound unto [name of Ministry of Health] as Oblige (hereinafter called “the Ministry of Health”) in the sum of [amount of Bond][footnoteRef:18] [amount in words], for the payment of which sum, well and truly to be made, we, the said Principal and Surety, bind ourselves, our successors and assigns, jointly and severally, firmly by these presents. [18: 	The amount of the Bond shall be denominated in the currency of the Employer’s country or the equivalent amount in a freely convertible currency.] 

WHEREAS the Principal has submitted a written Bid to the Ministry of Health dated the ___ day of ______, 20__, for the supply of [name of Contract] (hereinafter called the “Bid”).
NOW, THEREFORE, THE CONDITION OF THIS OBLIGATION is such that if the principal:
(a) withdraws its Bid during the period of bid validity specified in the Form of Bid; or
(b) having been notified of the acceptance of its Bid by the Ministry of Health during the period of Bid validity; (i) fails or refuses to execute the Contract Form; or (ii) fails or refuses to furnish the Performance Security, if required, in accordance with the Instructions to Bidders. 
then the Surety undertakes to immediately pay to the Ministry of Health up to the above amount upon receipt of the Ministry of Health’s first written demand, without the Ministry of Health having to substantiate its demand, provided that in its demand the Ministry of Health shall state that the demand arises from the occurrence of any of the above events, specifying which event(s) has occurred. 
The Surety hereby agrees that its obligation will remain in full force and effect up to and including the date 28 days after the date of expiration of the Bid validity as stated in the Invitation to Bid or extended by the Ministry of Health at any time prior to this date, notice of which extension(s) to the Surety being hereby waived.
IN TESTIMONY WHEREOF, the Principal and the Surety have caused these presents to be executed in their respective names this ____ day of ____________ 20__.
Principal: _______________________	Surety: _____________________________
	Corporate Seal (where appropriate)
_______________________________	____________________________________
(Signature)	(Signature)
(Printed name and title)	(Printed name and title)
[bookmark: _Toc125871321][bookmark: _Toc139856169][bookmark: _Toc495312486]
Form of Bid-Securing Declaration

Date: [insert date (as day, month and year)]
Bid No.: [insert number of bidding process]
Alternative No.: [insert identification No if this is a Bid for an alternative]


To: [insert complete name of Ministry of Health]
We, the undersigned, declare that: 			
We understand that, according to your conditions, bids must be supported by a Bid-Securing Declaration.
We accept that we will automatically be suspended from being eligible for bidding in any contract with the entity that invited Bids for the period of time of [insert number of months or years] starting on [insert date], if we are in breach of our obligation(s) under the bid conditions, because we:
(a) 	have withdrawn our Bid during the period of bid validity specified in the Letter of Bid; or
(b) 	having been notified of the acceptance of our Bid by the Ministry of Health during the period of bid validity, (i) fail or refuse to execute the Contract, if required, or (ii) fail or refuse to furnish the Performance Security, in accordance with the ITB.
We understand this Bid-Securing Declaration shall expire if we are not the successful Bidder, upon the earlier of (i) our receipt of your notification to us of the name of the successful Bidder; or (ii) twenty-eight days after the expiration of our Bid.
Name of the Bidder*	[insert complete name of person signing the Bid]
Name of the person duly authorized to sign the Bid on behalf of the Bidder** [insert complete name of person duly authorized to sign the Bid]
Title of the person signing the Bid [insert complete title of the person signing the Bid]
Signature of the person named above	 [insert signature of person whose name and capacity are shown above]
Date signed _[insert date of signing] day of [insert month], [insert year]
*: In the case of the Bid submitted by joint venture specify the name of the Joint Venture as Bidder
**: Person signing the Bid shall have the power of attorney given by the Bidder to be attached with the Bid [Note: In case of a Joint Venture, the Bid-Securing Declaration must be in the name of all members to the Joint Venture that submits the bid.]
[bookmark: _Toc495312487]
Technical Proposal
[bookmark: _Toc138144062][bookmark: _Toc495312488]Technical Proposal Forms

Personnel


Equipment


Site Organization


Method Statement


Mobilization Schedule


Construction Schedule


Others
[bookmark: _Toc138144063][bookmark: _Toc495312489]
Forms for Personnel

Form PER – 1: Proposed Personnel

Bidders should provide the names of suitably qualified personnel to meet the specified requirements for each of the positions listed in Section III (Evaluation and Qualification Criteria). The data on their experience should be supplied using the Form below for each candidate.

	1.
	Title of position

	
	Name 

	2.
	Title of position

	
	Name 

	3.
	Title of position

	
	Name 

	4.
	Title of position

	
	Name 

	5.
	Title of position

	
	Name 

	6.
	Title of position

	
	Name 

	etc.
	Title of position

	
	Name






Form PER – 2:  Resume of Proposed Personnel  

The Bidder shall provide all the information requested below. Fields with asterisk (*) shall be used for evaluation.


	Position*


	Personnel information
	Name *

	Date of birth

	
	Professional qualifications


	Present employment
	Name of Ministry of Health


	
	Address of Ministry of Health


	
	Telephone

	Contact (manager / personnel officer)

	
	Fax

	E-mail

	
	Job title

	Years with present Ministry of Health




Summarize professional experience in reverse chronological order. Indicate particular technical and managerial experience relevant to the project.

	From*
	To*
	Company, Project, Position, and Relevant Technical and Management Experience*

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	


[bookmark: _Toc138144064][bookmark: _Toc495312490]
Forms for Equipment
The Bidder shall provide adequate information to demonstrate clearly that it has the capability to meet the requirements for the key equipment listed in Section III (Evaluation and Qualification Criteria). A separate Form shall be prepared for each item of equipment listed, or for alternative equipment proposed by the Bidder. The Bidder shall provide all the information requested below, to the extent possible. Fields with asterisk (*) shall be used for evaluation.

	Type of Equipment*


	Equipment Information
	Name of manufacturer, 



	Model and power rating

	
	Capacity*


	Year of manufacture*

	Current Status
	Current location



	
	Details of current commitments


	
	

	Source
	Indicate source of the equipment
	o Owned	o Rented	o Leased	o Specially manufactured




The following information shall be provided only for equipment not owned by the Bidder.

	Owner
	Name of owner


	
	Address of owner


	
	

	
	Telephone

	Contact name and title

	
	Fax

	Telex

	Agreements
	Details of rental / lease / manufacture agreements specific to the project

	
	

	
	





[bookmark: _Toc495312491]Bidder’s Qualification
To establish its qualifications to perform the contract in accordance with Section III (Evaluation and Qualification Criteria) the Bidder shall provide the information requested in the corresponding Information Sheets included hereunder

[bookmark: _Toc495312492][bookmark: _Toc78273052][bookmark: _Toc108950346][bookmark: _Toc108424563]
Form ELI -1.1: Bidder Information Form
Date: _________________
NCB No. and title: _________________
Page __________of _______________pages

	Bidder's name


	In case of Joint Venture (JV), name of each member:


	Bidder's actual or intended country of registration:
[indicate country of Constitution]

	Bidder's actual or intended year of incorporation:

	Bidder's legal address [in country of registration]:


	Bidder's authorized representative information
Name: _____________________________________
Address: ___________________________________
Telephone/Fax numbers: _______________________
E-mail address: ______________________________

	1. Attached are copies of original documents of
	Articles of Incorporation (or equivalent documents of constitution or association), and/or documents of registration of the legal entity named above, in accordance with ITB 4.3.
	In case of JV, letter of intent to form JV or JV agreement, in accordance with ITB 4.1.
	In case of Government-owned enterprise or institution, in accordance with ITB 4.5 documents establishing:
· Legal and financial autonomy
· Operation under commercial law
· Establishing that the Bidder is not dependent agency of the Ministry of Health
2. Included are the organizational chart, a list of Board of Directors, and the beneficial ownership.



[bookmark: _Toc495312493][bookmark: _Toc78273053][bookmark: _Toc108950347]
Form ELI -1.2: Information Form for JV Bidders 
(to be completed for each member of Joint Venture)
Date: _______________
NCB No. and title: __________________
Page _______________ of ____________ pages

	Bidder’s Joint Venture name:


	 JV member’s name:


	 JV member’s country of registration:


	 JV member’s year of constitution:


	 JV member’s legal address in country of constitution:


	 JV member’s authorized representative information
Name: ____________________________________
Address: __________________________________
Telephone/Fax numbers: _____________________
E-mail address: _____________________________

	1. Attached are copies of original documents of
	Articles of Incorporation (or equivalent documents of constitution or association), and/or registration documents of the legal entity named above, in accordance with ITB 4.3.
 	In case of a government-owned enterprise or institution, documents establishing legal and financial autonomy, operation in accordance with commercial law, and absence of dependent status, in accordance with ITB 4.5.
2. Included are the organizational chart, a list of Board of Directors, and the beneficial ownership.




[bookmark: _Toc495312494]
Form CON – 2: Historical Contract Non-Performance, Pending Litigation and Litigation History
Bidder’s Name: ________________
Date: ______________________
Joint Venture Member’s Name_________________________
NCB No. and title: ___________________________
Page _______________of ______________pages
	Non-Performed Contracts in accordance with Section III, Evaluation Criteria and Qualifications

		Contract non-performance did not occur since 1st January [insert year] specified in Section III, Evaluation Criteria and Qualifications, Sub-Factor 2.1.
	Contract(s) not performed since 1st January [insert year] specified in Section III, Evaluation Criteria and Qualifications, requirement 2.1

	Year
	Non- performed portion of contract
	Contract Identification

	Total Contract Amount (current value, currency, exchange rate and US$ equivalent)

	
	
	Contract Identification: 
Name of Ministry of Health: 
Address of Ministry of Health: 
Reason(s) for nonperformance: 
	

	Pending Litigation, in accordance with Section III, Evaluation Criteria and Qualifications

	 	No pending litigation in accordance with Section III, Evaluation Criteria and Qualifications, Sub-Factor 2.3.

	 	Pending litigation in accordance with Section III, Evaluation Criteria and Qualifications, Sub-Factor 2.3 as indicated below.





[bookmark: _Toc125873866][bookmark: _Toc495312495][bookmark: _Toc41971547][bookmark: _Toc125871312][bookmark: _Toc127160596][bookmark: _Toc138144068]Form CCC: Current Contract Commitments / Works in Progress


Bidders and each partner to a JV should provide information on their current commitments on all contracts that have been awarded, or for which a letter of intent or acceptance has been received, or for contracts approaching completion, but for which an unqualified, full completion certificate has yet to be issued.




	Name of contract
	Ministry of Health, contact address/tel/fax
	Value of outstanding work (current US$ equivalent)
	Estimated completion date
	Average monthly invoicing over last six months
(US$/month)

	1.

	
	
	
	

	2.

	
	
	
	

	3.

	
	
	
	

	4.

	
	
	
	

	5.

	
	
	
	

	etc.

	
	
	
	



[bookmark: _Toc108424566][bookmark: _Toc495312496][bookmark: _Toc127160597][bookmark: _Toc138144069][bookmark: _Toc41971548]
Form FIN – 3.1: Financial Situation and Performance
Bidder’s Name: ________________
Date: ______________________
Joint Venture Member’s Name_________________________
NCB No. and title: ___________________________
Page _______________of ______________pages
1. Financial data
	Type of Financial information in
(currency)
	Historic information for previous _________years,
______________
(Amount in currency, currency, exchange rate, USD equivalent)

	
	Year 1
	Year 2
	Year 3
	Year4
	Year 5

	Statement of Financial Position (Information from Balance Sheet)

	Total Assets (TA)
	
	
	
	
	

	Total Liabilities (TL)
	
	
	
	
	

	Total Equity/Net Worth (NW)
	
	
	
	
	

	Current Assets (CA)
	
	
	
	
	

	Current Liabilities (CL)
	
	
	
	
	

	Working Capital (WC)
	
	
	
	
	

	Information from Income Statement

	Total Revenue (TR)
	
	
	
	
	

	Profits Before Taxes (PBT)
	
	
	
	
	

	Cash Flow Information 

	Cash Flow from Operating Activities
	
	
	
	
	



2
. Sources of Finance

Specify sources of finance to meet the cash flow requirements on works currently in progress and for future contract commitments.

	No.
	Source of finance
	Amount (US$ equivalent)

	1
	

	

	2
	

	

	3
	

	

	
	

	



2. Financial documents

The Bidder and its parties shall provide copies of financial statements for ___________years pursuant Section III, Evaluation and Qualifications Criteria, Sub-factor 3.2. The financial statements shall:

(a) 	reflect the financial situation of the Bidder or in case of JV member, and not an affiliated entity (such as parent company or group member).

(b)	be independently audited or certified in accordance with local legislation.

(c)	be complete, including all notes to the financial statements.

(d)	correspond to accounting periods already completed and audited.

	Attached are copies of financial statements[footnoteRef:19]  for the ____________years required above; and complying with the requirements [19:  	If the most recent set of financial statements is for a period earlier than 12 months from the date of bid, the reason for this should be justified.] 




[bookmark: _Toc498849282][bookmark: _Toc498850121][bookmark: _Toc498851726][bookmark: _Toc4390861][bookmark: _Toc4405766][bookmark: _Toc23215169]

[bookmark: _Toc495312497][bookmark: _Toc108424567]Form FIN - 3.2: Average Annual Construction Turnover
Bidder’s Name: ________________
Date: ______________________
Joint Venture Member’s Name_________________________
NCB No. and title: ___________________________
Page _______________of ______________pages

	
	Annual turnover data (construction only)

	Year
	Amount 
Currency
	Exchange rate
	USD equivalent

	[indicate year]
	[insert amount and indicate currency]
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	Average Annual Construction Turnover *
	
	
	


* 	See Section III, Evaluation and Qualification Criteria, Sub-Factor 3.2.


[bookmark: _Toc495312498][bookmark: _Toc41971549][bookmark: _Toc125871315][bookmark: _Toc127160600][bookmark: _Toc138144071]
Form FIN3.3: Financial Resources

Specify proposed sources of financing, such as liquid assets, unencumbered real assets, lines of credit, and other financial means, net of current commitments, available to meet the total construction cash flow demands of the subject contract or contracts as specified in Section III (Evaluation and Qualification Criteria)
	Source of financing
	Amount (US$ equivalent)

	1.

	

	2.

	

	3.

	

	4.

	



[bookmark: _Toc108424568][bookmark: _Toc495312499][bookmark: _Toc127160601]
Form EXP - 4.1: General Construction Experience

Bidder’s Name: ________________
Date: ______________________
Joint Venture Member’s Name_________________________
NCB No. and title: ___________________________
Page _______________of ______________pages

	Starting

Year
	Ending
Year
	Contract Identification
	Role of
Bidder

	
	
	Contract name: ____________________
Brief Description of the Works performed by the
Bidder: _____________________________
Amount of contract: ___________________
Name of Ministry of Health: ____________________
Address: _____________________________
	

	
	
	Contract name: _________________________
Brief Description of the Works performed by the
Bidder: _____________________________
Amount of contract: ___________________
Name of Ministry of Health: ___________________
Address: _________________________
	

	
	
	Contract name: ________________________
Brief Description of the Works performed by the
Bidder: __________________________
Amount of contract: ___________________
Name of Ministry of Health: ___________________
Address: _________________________
	





[bookmark: _Toc495312500][bookmark: _Toc108424569]Form EXP - 4.2(a): Specific Construction and Contract Management Experience
Bidder’s Name: ________________
Date: ______________________
Joint Venture Member’s Name_________________________
NCB No. and title: ___________________________
Page _______________of ______________pages
	Similar Contract No.

	Information

	Contract Identification
	

	Award date
	

	Completion date
	

	Role in Contract

	Prime Contractor 
	Member in 
JV 

	Management Contractor

	Sub-contractor 

	Total Contract Amount
	
	US$ *

	If member in a JV or sub-contractor, specify participation in total Contract amount
	
	
	*

	Ministry of Health's Name:
	

	Address:
Telephone/fax number
E-mail:
	



 Form EXP - 4.2(a) (cont.)
Specific Construction and Contract Management Experience (cont.)

	Similar Contract No.

	Information

	Description of the similarity in accordance with Sub-Factor 4.2(a) of Section III:
	

	1. Amount
	

	2. Physical size of required works items
	

	3. Complexity
	

	4. Methods/Technology
	

	5. Construction rate for key activities
	

	6. Other Characteristics
	


[bookmark: _Toc495312501][bookmark: _Toc108424570]
Form EXP - 4.2(b): Construction Experience in Key Activities
Bidder’s Name: ________________
Date: ______________________
Joint Venture Member’s Name_________________________
Sub-contractor's Name[footnoteRef:20] (as per ITB 34.2 and 34.3): ________________ [20:  	If applicable.] 

NCB No. and title: ___________________________
Page _______________of ______________pages
Sub-contractor's Name (as per ITB 34.2 and 34.3): ________________
All Sub-contractors for key activities must complete the information in this form as per ITB 34.2 and 34.3 and Section III, Qualification Criteria and Requirements, Sub-Factor 4.2.
1.	Key Activity No One: ________________________
	
	Information

	Contract Identification
	

	Award date
	

	Completion date
	

	Role in Contract

	Prime Contractor

	Member in 
JV

	Management Contractor

	Sub-contractor


	Total Contract Amount
	
	US$ 

	Quantity (Volume, number or rate of production, as applicable) performed under the contract per year or part of the year
	Total quantity in the contract
(i)
	Percentage 
participation
(ii)
	Actual Quantity Performed 
(i) x (ii) 

	Year 1
	
	
	

	Year 2
	
	
	

	Year 3
	
	
	

	Year 4
	
	
	

	Ministry of Health’s Name:
	 

	Address:
Telephone/fax number
E-mail:
	



	
	Information

	Ministry of Health’s Name:
	 

	Address:
Telephone/fax number
E-mail:
	





2. Activity No. Two 
3. …………………

	
	Information

	Description of the key activities in accordance with Sub-Factor 4.2(b) of Section III:
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SPECIAL SPECIFICATION
(IN CONJUNCTION AND ADDENDUM WITH THE TECHNICAL SPECIFICATION)

See the attached for Drawings, BOQ and Scope of Works (Annex to this Bidding Document). 




· All of the firm is advice to come at the Ministry of Health to get the bill of quantity and scope of work.
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 See the attached annex for Drawings, BOQ and Scope of Works for Annex to this Bidding Document 	 
 
 


 

· All of the firm is advice to come at the Ministry of Health to get the bill of quantity and scope of work.
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[bookmark: _Toc87070116]Section VIII.  General Conditions of Contract



These General Conditions of Contract (GCC), read in conjunction with the Particular Conditions of Contract (GCC) and other documents listed therein, should be a complete document expressing fairly the rights and obligations of both parties.

These General Conditions of Contract have been developed on the basis of considerable international experience in the drafting and management of contracts, bearing in mind a trend in the construction industry towards simpler, more straightforward language.

The GCC can be used for both smaller admeasurement contracts and lump sum contracts.
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General Conditions of Contract
[bookmark: _Toc333923223]A.  General
	1. [bookmark: _Toc333923224]Definitions
	1.1 Boldface type is used to identify defined terms.
(a) The Accepted Contract Amount means the amount accepted in the Letter of Acceptance for the execution and completion of the Works and the remedying of any defects.
(b) The Activity Schedule is a schedule of the activities comprising the construction, installation, testing, and commissioning of the Works in a lump sum contract. It includes a lump sum price for each activity, which is used for valuations and for assessing the effects of Variations and Compensation Events.
(c) The Adjudicator is the person appointed jointly by the Ministry of Health and the Contractor to resolve disputes in the first instance, as provided for in GCC 23.
(d) Government of Liberia means the financing institution named in the PCC.
(e) Bill of Quantities means the priced and completed Bill of Quantities forming part of the Bid.
(f) Compensation Events are those defined in GCC Clause 42 hereunder.
(g) The Completion Date is the date of completion of the Works as certified by the Project Manager, in accordance with GCC Sub-Clause 53.1.
(h) The Contract is the Contract between the Ministry of Health and the Contractor to execute, complete, and maintain the Works. It consists of the documents listed in GCC Sub-Clause 2.3 below.
(i) The Contractor is the party whose Bid to carry out the Works has been accepted by the Ministry of Health.
(j) The Contractor’s Bid is the completed bidding document submitted by the Contractor to the Ministry of Health.
(k) The Contract Price is the Accepted Contract Amount stated in the Letter of Acceptance and thereafter as adjusted in accordance with the Contract.
(l) Days are calendar days; months are calendar months.
(m) Day works are varied work inputs subject to payment on a time basis for the Contractor’s employees and Equipment, in addition to payments for associated Materials and Plant.
(n) A Defect is any part of the Works not completed in accordance with the Contract.
(o) The Defects Liability Certificate is the certificate issued by Project Manager upon correction of defects by the Contractor.
(p) The Defects Liability Period is the period named in the PCC pursuant to Sub-Clause 34.1 and calculated from the Completion Date.
(q) Drawings means the drawings of the Works, as included in the Contract, and any additional and modified drawings issued by (or on behalf of) the Ministry of Health in accordance with the Contract, include calculations and other information provided or approved by the Project Manager for the execution of the Contract.
(r) The Ministry of Health is the party who employs the Contractor to carry out the Works, as specified in the PCC.
(s) Equipment is the Contractor’s machinery and vehicles brought temporarily to the Site to construct the Works.
(t) “In writing” or “written” means hand-written, type-written, printed or electronically made, and resulting in a permanent record;
(u) The Initial Contract Price is the Contract Price listed in the Ministry of Health’s Letter of Acceptance.
(v) The Intended Completion Date is the date on which it is intended that the Contractor shall complete the Works.  The Intended Completion Date is specified in the PCC.  The Intended Completion Date may be revised only by the Project Manager by issuing an extension of time or an acceleration order.
(w) Materials are all supplies, including consumables, used by the Contractor for incorporation in the Works.
(x) Plant is any integral part of the Works that shall have a mechanical, electrical, chemical, or biological function.
(y) The Project Manager is the person named in the PCC (or any other competent person appointed by the Ministry of Health and notified to the Contractor, to act in replacement of the Project Manager) who is responsible for supervising the execution of the Works and administering the Contract.
(z) PCC means Particular Conditions of Contract. 
(aa) The sites or lots is the area defined as such in the PCC.
(ab) Site Investigation Reports are those that were included in the bidding documents and are factual and interpretative reports about the surface and subsurface conditions at the Site.
(ac) Specification means the Specification of the Works included in the Contract and any modification or addition made or approved by the Project Manager.
(ad) The Start Date is given in the PCC. It is the latest date when the Contractor shall commence execution of the Works.  It does not necessarily coincide with any of the Site Possession Dates.
(ae) A Subcontractor is a person or corporate body who has a Contract with the Contractor to carry out a part of the work in the Contract, which includes work on the Site.
(af) Temporary Works are works designed, constructed, installed, and removed by the Contractor that are needed for construction or installation of the Works.
(ag) A Variation is an instruction given by the Project Manager which varies the Works.
(ah) The Works are what the Contract requires the Contractor to construct, install, and turn over to the Ministry of Health, as defined in the PCC.

	2. [bookmark: _Toc333923225]Interpretation
	2.1 In interpreting these GCC, words indicating one gender include all genders. Words indicating the singular also include the plural and words indicating the plural also include the singular.  Headings have no significance. Words have their normal meaning under the language of the Contract unless specifically defined. The Project Manager shall provide instructions clarifying queries about these GCC.
2.2 If sectional completion is specified in the PCC, references in the GCC to the Works, the Completion Date, and the Intended Completion Date apply to any Section of the Works (other than references to the Completion Date and Intended Completion Date for the whole of the Works).
2.3 The documents forming the Contract shall be interpreted in the following order of priority:
(a) Agreement,
(b) Letter of Acceptance,
(c) Contractor’s Bid,
(d) Particular Conditions of Contract,
(e) General Conditions of Contract, including Appendix,
(f) Specifications,
(g) Drawings,
(h) Bill of Quantities,[footnoteRef:21] and [21:  	In lump sum contracts, delete “Bill of Quantities” and replace with “Activity Schedule.”] 

(i) any other document listed in the PCC as forming part of the Contract.

	3. [bookmark: _Toc333923226]Language and Law
	3.1 The language of the Contract and the law governing the Contract are stated in the PCC.
3.2 Throughout the execution of the Contract, the Contractor shall comply with the import of goods and services prohibitions in the Ministry of Health’s country when
(a) as a matter of law or official regulations, the Borrower’s country prohibits commercial relations with that country; or 
(b) by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Borrower’s Country prohibits any import of goods from that country or any payments to any country, person, or entity in that country. 

	4. [bookmark: _Toc333923227]Project Manager’s Decisions
	4.1 Except where otherwise specifically stated, the Project Manager shall decide contractual matters between the Ministry of Health and the Contractor in the role representing the Ministry of Health.

	5. [bookmark: _Toc333923228]Delegation
	5.1 Otherwise specified in the PCC, the Project Manager may delegate any of his duties and responsibilities to other people, except to the Adjudicator, after notifying the Contractor, and may revoke any delegation after notifying the Contractor.

	6. [bookmark: _Toc333923229]Communications
	6.1 Communications between parties that are referred to in the Conditions shall be effective only when in writing. A notice shall be effective only when it is delivered.

	7. [bookmark: _Toc333923230]Subcontracting
	7.1 The Contractor may subcontract with the approval of the Project Manager, but may not assign the Contract without the approval of the Ministry of Health in writing. Subcontracting shall not alter the Contractor’s obligations.

	8. [bookmark: _Toc333923231]Other Contractors
	8.1 The Contractor shall cooperate and share the Site with other contractors, public authorities, utilities, and the Ministry of Health between the dates given in the Schedule of Other Contractors, as referred to in the PCC. The Contractor shall also provide facilities and services for them as described in the Schedule. The Ministry of Health may modify the Schedule of Other Contractors, and shall notify the Contractor of any such modification.

	9. [bookmark: _Toc333923232]Personnel and Equipment
	9.1 The Contractor shall employ the key personnel and use the equipment identified in its Bid, to carry out the Works or other personnel and equipment approved by the Project Manager. The Project Manager shall approve any proposed replacement of key personnel and equipment only if their relevant qualifications or characteristics are substantially equal to or better than those proposed in the Bid.
9.2 If the Project Manager asks the Contractor to remove a person who is a member of the Contractor’s staff or work force, stating the reasons, the Contractor shall ensure that the person leaves the Site within seven days and has no further connection with the work in the Contract.
9.3 If the Ministry of Health, Project Manager or Contractor determines, that any employee of the Contractor be determined to have engaged in corrupt, fraudulent, collusive, coercive, or obstructive practice during the execution of the Works, then that employee shall be removed in accordance with Clause 9.2 above.

	10. [bookmark: _Toc333923233]Ministry of Health’s and Contractor’s Risks
	10.1 The Ministry of Health carries the risks which this Contract states are Ministry of Health’s risks, and the Contractor carries the risks which this Contract states are Contractor’s risks.

	11. [bookmark: _Toc333923234]Ministry of Health’s Risks
	11.1 From the Start Date until the Defects Liability Certificate has been issued, the following are Ministry of Health’s risks:
(a) The risk of personal injury, death, or loss of or damage to property (excluding the Works, Plant, Materials, and Equipment), which are due to
(i) use or occupation of the Site by the Works or for the purpose of the Works, which is the unavoidable result of the Works or
(ii) negligence, breach of statutory duty, or interference with any legal right by the Ministry of Health or by any person employed by or contracted to him except the Contractor.
(b) The risk of damage to the Works, Plant, Materials, and Equipment to the extent that it is due to a fault of the Ministry of Health or in the Ministry of Health’s design, or due to war or radioactive contamination directly affecting the country where the Works are to be executed.
11.2 From the Completion Date until the Defects Liability Certificate has been issued, the risk of loss of or damage to the Works, Plant, and Materials is an Ministry of Health’s risk except loss or damage due to
(a) a Defect which existed on the Completion Date,
(b) an event occurring before the Completion Date, which was not itself an Ministry of Health’s risk, or
(c) the activities of the Contractor on the Site after the Completion Date.

	12. [bookmark: _Toc333923235]Contractor’s Risks
	12.1	From the Starting Date until the Defects Liability Certificate has been issued, the risks of personal injury, death, and loss of or damage to property (including, without limitation, the Works, Plant, Materials, and Equipment) which are not Ministry of Health’s risks are Contractor’s risks.

	13. [bookmark: _Toc333923236]Insurance
	13.1 The Contractor shall provide, in the joint names of the Ministry of Health and the Contractor, insurance cover from the Start Date to the end of the Defects Liability Period, in the amounts and deductibles stated in the PCC for the following events which are due to the Contractor’s risks:
(a) loss of or damage to the Works, Plant, and Materials;
(b) loss of or damage to Equipment;
(c) loss of or damage to property (except the Works, Plant, Materials, and Equipment) in connection with the Contract; and
(d) personal injury or death.
13.2 Policies and certificates for insurance shall be delivered by the Contractor to the Project Manager for the Project Manager’s approval before the Start Date. All such insurance shall provide for compensation to be payable in the types and proportions of currencies required to rectify the loss or damage incurred.
13.3 If the Contractor does not provide any of the policies and certificates required, the Ministry of Health may affect the insurance which the Contractor should have provided and recover the premiums the Ministry of Health has paid from payments otherwise due to the Contractor or, if no payment is due, the payment of the premiums shall be a debt due.
13.4 Alterations to the terms of an insurance shall not be made without the approval of the Project Manager.
13.5 Both parties shall comply with any conditions of the insurance policies.

	14. [bookmark: _Toc333923237]Site Data

	14.1 The Contractor shall be deemed to have examined any Site Data referred to in the PCC, supplemented by any information available to the Contractor.

	15. [bookmark: _Toc333923238]Contractor to Construct the Works
	15.1 The Contractor shall construct and install the Works in accordance with the Specifications and Drawings.

	16. [bookmark: _Toc333923239]The Works to Be Completed by the Intended Completion Date
	16.1 The Contractor may commence execution of the Works on the Start Date and shall carry out the Works in accordance with the Program submitted by the Contractor, as updated with the approval of the Project Manager, and complete them by the Intended Completion Date.

	17. [bookmark: _Toc333923240]Approval by the Project Manager
	17.1 The Contractor shall submit Specifications and Drawings showing the proposed Temporary Works to the Project Manager, for his approval.
17.2 The Contractor shall be responsible for design of Temporary Works.
17.3 The Project Manager’s approval shall not alter the Contractor’s responsibility for design of the Temporary Works.
17.4 The Contractor shall obtain approval of third parties to the design of the Temporary Works, where required.
17.5 All Drawings prepared by the Contractor for the execution of the temporary or permanent Works, are subject to prior approval by the Project Manager before this use.

	18. [bookmark: _Toc333923241]Safety
	18.1 The Contractor shall be responsible for the safety of all activities on the Site.

	19. [bookmark: _Toc333923242]Discoveries
	19.1 Anything of historical or other interest or of significant value unexpectedly discovered on the Site shall be the property of the Ministry of Health. The Contractor shall notify the Project Manager of such discoveries and carry out the Project Manager’s instructions for dealing with them.

	20. [bookmark: _Toc333923243]Possession of the Site
	20.1 The Ministry of Health shall give possession of all parts of the Site to the Contractor.  If possession of a part is not given by the date stated in the PCC, the Ministry of Health shall be deemed to have delayed the start of the relevant activities, and this shall be a Compensation Event.

	21. [bookmark: _Toc333923244]Access to the Site
	21.1 The Contractor shall allow the Project Manager and any person authorized by the Project Manager access to the Site and to any place where work in connection with the Contract is being carried out or is intended to be carried out.

	22. [bookmark: _Toc333923245]Instructions, Inspections and Audits
	22.1 The Contractor shall carry out all instructions of the Project Manager which comply with the applicable laws where the Site is located.
22.2 The Contractor shall keep, and shall make all reasonable efforts to cause its Subcontractors and sub-consultants to keep, accurate and systematic accounts and records in respect of the Works in such form and details as will clearly identify relevant time changes and costs. 
22.3 The Contractor shall permit and shall cause its Subcontractors and sub-consultants to permit, the Government of Liberia and/or persons appointed by the Government of Liberia to inspect the Site and/or the accounts and records relating to the performance of the Contract and the submission of the bid, and to have such accounts and records audited by auditors appointed by the Government of Liberia if requested by the Government of Liberia. The Contractor’s and its Subcontractors’ and sub-consultants’ attention is drawn to Sub-Clause 25.1 which provides, inter alia, that acts intended to materially impede the exercise of the Government of Liberia’s inspection and audit rights provided for under Sub-Clause 22.2 constitute a prohibited practice subject to contract termination (as well as to a determination of ineligibility pursuant to the Government of Liberia’s prevailing sanctions procedures).

	23. [bookmark: _Toc333923246]Appointment of the Adjudicator
	23.1 The Adjudicator shall be appointed jointly by the Ministry of Health and the Contractor, at the time of the Ministry of Health’s issuance of the Letter of Acceptance. If, in the Letter of Acceptance, the Ministry of Health does not agree on the appointment of the Adjudicator, the Ministry of Health will request the Appointing Authority designated in the PCC, to appoint the Adjudicator within 14 days of receipt of such request. 
23.2 Should the Adjudicator resign or die, or should the Ministry of Health and the Contractor agree that the Adjudicator is not functioning in accordance with the provisions of the Contract, a new Adjudicator shall be jointly appointed by the Ministry of Health and the Contractor.  In case of disagreement between the Ministry of Health and the Contractor, within 30 days, the Adjudicator shall be designated by the Appointing Authority designated in the PCC at the request of either party, within 14 days of receipt of such request.

	24. [bookmark: _Toc343309866][bookmark: _Toc333923247]Procedure for Disputes
	24.1 If the Contractor believes that a decision taken by the Project Manager was either outside the authority given to the Project Manager by the Contract or that the decision was wrongly taken, the decision shall be referred to the Adjudicator within 14 days of the notification of the Project Manager’s decision.
24.2 The Adjudicator shall give a decision in writing within 28 days of receipt of a notification of a dispute.
24.3 The Adjudicator shall be paid by the hour at the rate specified in the PCC, together with reimbursable expenses of the types specified in the PCC, and the cost shall be divided equally between the Ministry of Health and the Contractor, whatever decision is reached by the Adjudicator. Either party may refer a decision of the Adjudicator to an Arbitrator within 28 days of the Adjudicator’s written decision. If neither party refers the dispute to arbitration within the above 28 days, the Adjudicator’s decision shall be final and binding.
24.4 The arbitration shall be conducted in accordance with the arbitration procedures published by the institution named and in the place specified in the PCC. 

	25. [bookmark: _Toc333923248] Corrupt and Fraudulent Practices
	25.1 The Government of Liberia requires compliance with its policy in regard to corrupt and fraudulent practices as set forth in Appendix to the GCC.
25.2 The Ministry of Health requires the Contractor to disclose any commissions or fees that may have been paid or are to be paid to agents or any other party with respect to the bidding process or execution of the Contract. The information disclosed must include at least the name and address of the agent or other party, the amount and currency, and the purpose of the commission, gratuity or fee. 


[bookmark: _Toc333923249]B.  Time Control
	26. [bookmark: _Toc333923250]Program

	26.1 Within the time stated in the PCC, after the date of the Letter of Acceptance, the Contractor shall submit to the Project Manager for approval a Program showing the general methods, arrangements, order, and timing for all the activities in the Works. In the case of a lump sum contract, the activities in the Program shall be consistent with those in the Activity Schedule.
26.2 An update of the Program shall be a program showing the actual progress achieved on each activity and the effect of the progress achieved on the timing of the remaining work, including any changes to the sequence of the activities.
26.3 The Contractor shall submit to the Project Manager for approval an updated Program at intervals no longer than the period stated in the PCC. If the Contractor does not submit an updated Program within this period, the Project Manager may withhold the amount stated in the PCC from the next payment certificate and continue to withhold this amount until the next payment after the date on which the overdue Program has been submitted. In the case of a lump sum contract, the Contractor shall provide an updated Activity Schedule within 14 days of being instructed to by the Project Manager.
26.4 The Project Manager’s approval of the Program shall not alter the Contractor’s obligations. The Contractor may revise the Program and submit it to the Project Manager again at any time.  A revised Program shall show the effect of Variations and Compensation Events.

	27. [bookmark: _Toc333923251]Extension of the Intended Completion Date
	27.1 The Project Manager shall extend the Intended Completion Date if a Compensation Event occurs or a Variation is issued which makes it impossible for Completion to be achieved by the Intended Completion Date without the Contractor taking steps to accelerate the remaining work, which would cause the Contractor to incur additional cost.
27.2 The Project Manager shall decide whether and by how much to extend the Intended Completion Date within 21 days of the Contractor asking the Project Manager for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information. If the Contractor has failed to give early warning of a delay or has failed to cooperate in dealing with a delay, the delay by this failure shall not be considered in assessing the new Intended Completion Date.

	28. [bookmark: _Toc333923252]Acceleration
	28.1 When the Ministry of Health wants the Contractor to finish before the Intended Completion Date, the Project Manager shall obtain priced proposals for achieving the necessary acceleration from the Contractor. If the Ministry of Health accepts these proposals, the Intended Completion Date shall be adjusted accordingly and confirmed by both the Ministry of Health and the Contractor.
28.2 If the Contractor’s priced proposals for an acceleration are accepted by the Ministry of Health, they are incorporated in the Contract Price and treated as a Variation.

	29. [bookmark: _Toc333923253]Delays Ordered by the Project Manager

	29.1 The Project Manager may instruct the Contractor to delay the start or progress of any activity within the Works.

	30. [bookmark: _Toc333923254]Management Meetings
	30.1 Either the Project Manager or the Contractor may require the other to attend a management meeting. The business of a management meeting shall be to review the plans for remaining work and to deal with matters raised in accordance with the early warning procedure.
30.2 The Project Manager shall record the business of management meetings and provide copies of the record to those attending the meeting and to the Ministry of Health. The responsibility of the parties for actions to be taken shall be decided by the Project Manager either at the management meeting or after the management meeting and stated in writing to all who attended the meeting.

	31. [bookmark: _Toc333923255]Early Warning
	31.1 The Contractor shall warn the Project Manager at the earliest opportunity of specific likely future events or circumstances that may adversely affect the quality of the work, increase the Contract Price, or delay the execution of the Works.  The Project Manager may require the Contractor to provide an estimate of the expected effect of the future event or circumstance on the Contract Price and Completion Date. The estimate shall be provided by the Contractor as soon as reasonably possible.
31.2 The Contractor shall cooperate with the Project Manager in making and considering proposals for how the effect of such an event or circumstance can be avoided or reduced by anyone involved in the work and in carrying out any resulting instruction of the Project Manager.


[bookmark: _Toc333923256]C.  Quality Control
	32. [bookmark: _Toc333923257]Identifying Defects
	32.1 The Project Manager shall check the Contractor’s work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor’s responsibilities. The Project Manager may instruct the Contractor to search for a Defect and to uncover and test any work that the Project Manager considers may have a Defect.

	33. [bookmark: _Toc333923258]Tests
	33.1 If the Project Manager instructs the Contractor to carry out a test not specified in the Specification to check whether any work has a Defect and the test shows that it does, the Contractor shall pay for the test and any samples. If there is no Defect, the test shall be a Compensation Event.

	34. [bookmark: _Toc333923259]Correction of Defects
	34.1 The Project Manager shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins at Completion, and is defined in the PCC. The Defects Liability Period shall be extended for as long as Defects remain to be corrected.
34.2 Every time notice of a Defect is given, the Contractor shall correct the notified Defect within the length of time specified by the Project Manager’s notice.

	35. [bookmark: _Toc333923260]Uncorrected Defects
	35.1 If the Contractor has not corrected a Defect within the time specified in the Project Manager’s notice, the Project Manager shall assess the cost of having the Defect corrected, and the Contractor shall pay this amount.


[bookmark: _Toc333923261]D.  Cost Control
	36. [bookmark: _Toc333923262]Contract Price[footnoteRef:22] [22:  	In lump sum contracts, replace GCC Sub-Clauses 36.1 as follows:
36.1	The Contractor shall provide updated Activity Schedules within 14 days of being instructed to by the Project Manager.  The Activity Schedule shall contain the priced activities for the Works to be performed by the Contractor. The Activity Schedule is used to monitor and control the performance of activities on which basis the Contractor will be paid. If payment for materials on site shall be made separately, the Contractor shall show delivery of Materials to the Site separately on the Activity Schedule.] 

	36.1 The Bill of Quantities shall contain priced items for the Works to be performed by the Contractor. The Bill of Quantities is used to calculate the Contract Price. The Contractor will be paid for the quantity of the work accomplished at the rate in the Bill of Quantities for each item.

	37. [bookmark: _Toc333923263]Changes in the Contract Price[footnoteRef:23] [23:  	In lump sum contracts, replace entire GCC Clause 37 with new GCC Sub-Clause 37.1, as follows:
37.1	The Activity Schedule shall be amended by the Contractor to accommodate changes of Program or method of working made at the Contractor’s own discretion.  Prices in the Activity Schedule shall not be altered when the Contractor makes such changes to the Activity Schedule.] 

	37.1 If the final quantity of the work done differs from the quantity in the Bill of Quantities for the particular item by more than 25 percent, provided the change exceeds 1 percent of the Initial Contract Price, the Project Manager shall adjust the rate to allow for the change. The Project Manager shall not adjust rates from changes in quantities if thereby the Initial Contract Price is exceeded by more than 15 percent, except with the prior approval of the Ministry of Health.
37.2 If requested by the Project Manager, the Contractor shall provide the Project Manager with a detailed cost breakdown of any rate in the Bill of Quantities.

	38. [bookmark: _Toc333923264]Variations

	38.1 All Variations shall be included in updated Programs[footnoteRef:24] produced by the Contractor. [24:  	In lump sum contracts, add “and Activity Schedules” after “Programs.”] 

38.2 The Contractor shall provide the Project Manager with a quotation for carrying out the Variation when requested to do so by the Project Manager. The Project Manager shall assess the quotation, which shall be given within seven (7) days of the request or within any longer period stated by the Project Manager and before the Variation is ordered.
38.3 If the Contractor’s quotation is unreasonable, the Project Manager may order the Variation and make a change to the Contract Price, which shall be based on the Project Manager’s own forecast of the effects of the Variation on the Contractor’s costs.
38.4 If the Project Manager decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given and the Variation shall be treated as a Compensation Event.
38.5 The Contractor shall not be entitled to additional payment for costs that could have been avoided by giving early warning. 
38.6 If the work in the Variation corresponds to an item description in the Bill of Quantities and if, in the opinion of the Project Manager, the quantity of work above the limit stated in Sub-Clause 39.1 or the timing of its execution do not cause the cost per unit of quantity to change, the rate in the Bill of Quantities shall be used to calculate the value of the Variation. If the cost per unit of quantity changes, or if the nature or timing of the work in the Variation does not correspond with items in the Bill of Quantities, the quotation by the Contractor shall be in the form of new rates for the relevant items of work. [footnoteRef:25] [25:  	In lump sum contracts, delete this paragraph.] 


	39. [bookmark: _Toc333923265]Cash Flow Forecasts
	39.1 When the Program,[footnoteRef:26] is updated, the Contractor shall provide the Project Manager with an updated cash flow forecast.  The cash flow forecast shall include different currencies, as defined in the Contract, converted as necessary using the Contract exchange rates. [26:  	In lump sum contracts, add “or Activity Schedule” after “Program.”] 


	40. [bookmark: _Toc333923266]Payment Certificates
	40.1 The Contractor shall submit to the Project Manager monthly statements of the estimated value of the work executed less the cumulative amount certified previously.
40.2 The Project Manager shall check the Contractor’s monthly statement and certify the amount to be paid to the Contractor.
40.3 The value of work executed shall be determined by the Project Manager.
40.4 The value of work executed shall comprise the value of the quantities of work in the Bill of Quantities that have been completed.[footnoteRef:27] [27:  	In lump sum contracts, replace this paragraph with the following: “The value of work executed shall comprise the value of completed activities in the Activity Schedule.”] 

40.5 The value of work executed shall include the valuation of Variations and Compensation Events.
40.6 The Project Manager may exclude any item certified in a previous certificate or reduce the proportion of any item previously certified in any certificate in the light of later information.

	41. [bookmark: _Toc333923267]Payments
	41.1 Payments shall be adjusted for deductions for advance payments and retention. The Ministry of Health shall pay the Contractor the amounts certified by the Project Manager within 28 days of the date of each certificate. If the Ministry of Health makes a late payment, the Contractor shall be paid interest on the late payment in the next payment. Interest shall be calculated from the date by which the payment should have been made up to the date when the late payment is made at the prevailing rate of interest for commercial borrowing for each of the currencies in which payments are made.
41.2 If an amount certified is increased in a later certificate or as a result of an award by the Adjudicator or an Arbitrator, the Contractor shall be paid interest upon the delayed payment as set out in this clause. Interest shall be calculated from the date upon which the increased amount would have been certified in the absence of dispute.
41.3 Unless otherwise stated, all payments and deductions shall be paid or charged in the proportions of currencies comprising the Contract Price.
41.4 Items of the Works for which no rate or price has been entered in shall not be paid for by the Ministry of Health and shall be deemed covered by other rates and prices in the Contract.

	42. [bookmark: _Toc333923268]Compensation Events
	42.1 The following shall be Compensation Events:
(a) The Ministry of Health does not give access to a part of the Site by the Site Possession Date pursuant to GCC Sub-Clause 20.1.
(b) The Ministry of Health modifies the Schedule of Other Contractors in a way that affects the work of the Contractor under the Contract.
(c) The Project Manager orders a delay or does not issue Drawings, Specifications, or instructions required for execution of the Works on time.
(d) The Project Manager instructs the Contractor to uncover or to carry out additional tests upon work, which is then found to have no Defects.
(e) The Project Manager unreasonably does not approve a subcontract to be let.
(f) Ground conditions are substantially more adverse than could reasonably have been assumed before issuance of the Letter of Acceptance from the information issued to bidders (including the Site Investigation Reports), from information available publicly and from a visual inspection of the Site.
(g) The Project Manager gives an instruction for dealing with an unforeseen condition, caused by the Ministry of Health, or additional work required for safety or other reasons.
(h) Other contractors, public authorities, utilities, or the Ministry of Health does not work within the dates and other constraints stated in the Contract, and they cause delay or extra cost to the Contractor.
(i) The advance payment is delayed.
(j) The effects on the Contractor of any of the Ministry of Health’s Risks.
(k) The Project Manager unreasonably delays issuing a Certificate of Completion.
42.2 If a Compensation Event would cause additional cost or would prevent the work being completed before the Intended Completion Date, the Contract Price shall be increased and/or the Intended Completion Date shall be extended. The Project Manager shall decide whether and by how much the Contract Price shall be increased and whether and by how much the Intended Completion Date shall be extended.
42.3 As soon as information demonstrating the effect of each Compensation Event upon the Contractor’s forecast cost has been provided by the Contractor, it shall be assessed by the Project Manager, and the Contract Price shall be adjusted accordingly. If the Contractor’s forecast is deemed unreasonable, the Project Manager shall adjust the Contract Price based on the Project Manager’s own forecast. The Project Manager shall assume that the Contractor shall react competently and promptly to the event.
42.4 The Contractor shall not be entitled to compensation to the extent that the Ministry of Health’s interests are adversely affected by the Contractor’s not having given early warning or not having cooperated with the Project Manager.

	43. [bookmark: _Toc333923269]Tax
	43.1 The Project Manager shall adjust the Contract Price if taxes, duties, and other levies are changed between the date 28 days before the submission of bids for the Contract and the date of the last Completion certificate. The adjustment shall be the change in the amount of tax payable by the Contractor, provided such changes are not already reflected in the Contract Price or are a result of GCC Clause 44.

	44. [bookmark: _Toc333923270]Currencies
	44.1 Where payments are made in currencies other than the currency of the Ministry of Health’s country specified in the PCC, the exchange rates used for calculating the amounts to be paid shall be the exchange rates stated in the Contractor’s Bid.

	45. [bookmark: _Toc333923271]Price Adjustment
	45.1 Prices shall be adjusted for fluctuations in the cost of inputs only if provided for in the PCC. If so provided, the amounts certified in each payment certificate, before deducting for Advance Payment, shall be adjusted by applying the respective price adjustment factor to the payment amounts due in each currency. A separate formula of the type specified below applies to each Contract currency:
Pc = Ac + Bc Imc/Ioc
where:
	Pc is the adjustment factor for the portion of the Contract Price payable in a specific currency “c.”
	Ac and Bc are coefficients[footnoteRef:28] specified in the PCC, representing the nonadjustable and adjustable portions, respectively, of the Contract Price payable in that specific currency “c;” and [28:  	The sum of the two coefficients Ac and Bc should be 1 (one) in the formula for each currency.  Normally, both coefficients shall be the same in the formulae for all currencies, since coefficient A, for the nonadjustable portion of the payments, is a very approximate figure (usually 0.15) to take account of fixed cost elements or other nonadjustable components.  The sum of the adjustments for each currency are added to the Contract Price.] 

	Imc is the index prevailing at the end of the month being invoiced and Ioc is the index prevailing 28 days before Bid opening for inputs payable; both in the specific currency “c.”
45.2 If the value of the index is changed after it has been used in a calculation, the calculation shall be corrected and an adjustment made in the next payment certificate. The index value shall be deemed to take account of all changes in cost due to fluctuations in costs.

	46. [bookmark: _Toc333923272]Retention
	46.1 The Ministry of Health shall retain from each payment due to the Contractor the proportion stated in the PCC until Completion of the whole of the Works.
46.2 Upon the issue of a Certificate of Completion of the Works by the Project Manager, in accordance with GCC 51.1, half the total amount retained shall be repaid to the Contractor and half when the Defects Liability Period has passed and the Project Manager has certified that all Defects notified by the Project Manager to the Contractor before the end of this period have been corrected. The Contractor may substitute retention money with an “on demand” Government of Liberia guarantee.

	47. [bookmark: _Toc333923273]Liquidated Damages
	47.1 The Contractor shall pay liquidated damages to the Ministry of Health at the rate per day stated in the PCC for each day that the Completion Date is later than the Intended Completion Date.  The total amount of liquidated damages shall not exceed the amount defined in the PCC. The Ministry of Health may deduct liquidated damages from payments due to the Contractor.  Payment of liquidated damages shall not affect the Contractor’s liabilities.
47.2 If the Intended Completion Date is extended after liquidated damages have been paid, the Project Manager shall correct any overpayment of liquidated damages by the Contractor by adjusting the next payment certificate.  The Contractor shall be paid interest on the overpayment, calculated from the date of payment to the date of repayment, at the rates specified in GCC Sub-Clause 41.1.

	48. [bookmark: _Toc333923274]Bonus
	48.1 The Contractor shall be paid a Bonus calculated at the rate per calendar day stated in the PCC for each day (less any days for which the Contractor is paid for acceleration) that the Completion is earlier than the Intended Completion Date. The Project Manager shall certify that the Works are complete, although they may not be due to be complete.

	49. [bookmark: _Toc333923275]Advance Payment
	49.1 The Ministry of Health shall make advance payment to the Contractor of the amounts stated in the PCC by the date stated in the PCC, against provision by the Contractor of an Unconditional Government of Liberia Guarantee in a form and by a Government of Liberia acceptable to the Ministry of Health in amounts and currencies equal to the advance payment. The Guarantee shall remain effective until the advance payment has been repaid, but the amount of the Guarantee shall be progressively reduced by the amounts repaid by the Contractor. Interest shall not be charged on the advance payment.
49.2 The Contractor is to use the advance payment only to pay for Equipment, Plant, Materials, and mobilization expenses required specifically for execution of the Contract. The Contractor shall demonstrate that advance payment has been used in this way by supplying copies of invoices or other documents to the Project Manager.
49.3 The advance payment shall be repaid by deducting proportionate amounts from payments otherwise due to the Contractor, following the schedule of completed percentages of the Works on a payment basis. No account shall be taken of the advance payment or its repayment in assessing valuations of work done, Variations, price adjustments, Compensation Events, Bonuses, or Liquidated Damages.

	50. [bookmark: _Toc333923276]Securities
	50.1 The Performance Security shall be provided to the Ministry of Health no later than the date specified in the Letter of Acceptance and shall be issued in an amount specified in the PCC, by a reputable Bank in Liberia or surety acceptable to the Ministry of Health, and denominated in the types and proportions of the currencies in which the Contract Price is payable. The Performance Security shall be valid until 28 days from the date of issue of the Certificate of Completion in the case of a Bank Guarantee, and until four months from the date of issue of the Completion Certificate in the case of a Performance Bond.

	51. [bookmark: _Toc333923277]Day works
	51.1 If applicable, the Day works rates in the Contractor’s Bid shall be used only when the Project Manager has given written instructions in advance for additional work to be paid for in that way.
51.2 All work to be paid for as Day works shall be recorded by the Contractor on forms approved by the Project Manager.  Each completed form shall be verified and signed by the Project Manager within two days of the work being done.
51.3 The Contractor shall be paid for Day-works subject to obtaining signed Day works forms.

	52. [bookmark: _Toc333923278]Cost of Repairs
	52.1 Loss or damage to the Works or Materials to be incorporated in the Works between the Start Date and the end of the Defects Correction periods shall be remedied by the Contractor at the Contractor’s cost if the loss or damage arises from the Contractor’s acts or omissions.


[bookmark: _Toc333923279]E.  Finishing the Contract
	53. [bookmark: _Toc333923280]Completion
	53.1 The Contractor shall request the Project Manager to issue a Certificate of Completion of the Works, and the Project Manager shall do so upon deciding that the whole of the Works is completed.

	54. [bookmark: _Toc333923281]Taking Over
	54.1 The Ministry of Health shall take over the Site and the Works within seven days of the Project Manager’s issuing a certificate of Completion.

	55. [bookmark: _Toc333923282]Final Account
	55.1 The Contractor shall supply the Project Manager with a detailed account of the total amount that the Contractor considers payable under the Contract before the end of the Defects Liability Period. The Project Manager shall issue a Defects Liability Certificate and certify any final payment that is due to the Contractor within 56 days of receiving the Contractor’s account if it is correct and complete. If it is not, the Project Manager shall issue within 56 days a schedule that states the scope of the corrections or additions that are necessary. If the Final Account is still unsatisfactory after it has been resubmitted, the Project Manager shall decide on the amount payable to the Contractor and issue a payment certificate.

	56. [bookmark: _Toc333923283]Operating and Maintenance Manuals
	56.1 If “as built” Drawings and/or operating and maintenance manuals are required, the Contractor shall supply them by the dates stated in the PCC.
56.2 If the Contractor does not supply the Drawings and/or manuals by the dates stated in the PCC pursuant to GCC Sub-Clause 56.1, or they do not receive the Project Manager’s approval, the Project Manager shall withhold the amount stated in the PCC from payments due to the Contractor.

	57. [bookmark: _Toc333923284]Termination
	57.1 The Ministry of Health or the Contractor may terminate the Contract if the other party causes a fundamental breach of the Contract.
57.2 Fundamental breaches of Contract shall include, but shall not be limited to, the following:
(a) the Contractor stops work for 7 days when no stoppage of work is shown on the current Program and the stoppage has not been authorized by the Project Manager;
(b) the Project Manager instructs the Contractor to delay the progress of the Works, and the instruction is not withdrawn within 7 days;
(c) the Ministry of Health or the Contractor is made Bankrupt or goes into liquidation other than for a reconstruction or amalgamation;
(d) a payment certified by the Project Manager is not paid by the Ministry of Health to the Contractor within 30 days of the date of the Project Manager’s certificate;
(e) the Project Manager gives Notice that failure to correct a particular Defect is a fundamental breach of Contract and the Contractor fails to correct it within a reasonable period of time determined by the Project Manager;
(f) the Contractor does not maintain a Security, which is required; 
(g) the Contractor has delayed the completion of the Works by the number of days for which the maximum amount of liquidated damages can be paid, as defined in the PCC; or
(h) if the Contractor, in the judgment of the Ministry of Health, has engaged in corrupt, fraudulent, collusive, coercive or obstructive practices, in competing for or in executing the Contract, then the Client may, after giving fourteen (14) days written notice to the Contractor, terminate the Contract and expel him from the Site.
57.3 When either party to the Contract gives notice of a breach of Contract to the Project Manager for a cause other than those listed under GCC Sub-Clause 56.2 above, the Project Manager shall decide whether the breach is fundamental or not.
57.4 Notwithstanding the above, the Ministry of Health may terminate the Contract for convenience.
57.5 If the Contract is terminated, the Contractor shall stop work immediately, make the Site safe and secure, and leave the Site as soon as reasonably possible.

	58. [bookmark: _Toc333923285]Payment upon Termination
	58.1 If the Contract is terminated because of a fundamental breach of Contract by the Contractor, the Project Manager shall issue a certificate for the value of the work done and Materials ordered less advance payments received up to the date of the issue of the certificate and less the percentage to apply to the value of the work not completed, as specified in the PCC. Additional Liquidated Damages shall not apply.  If the total amount due to the Ministry of Health exceeds any payment due to the Contractor, the difference shall be a debt payable to the Ministry of Health.
58.2 If the Contract is terminated for the Ministry of Health’s convenience or because of a fundamental breach of Contract by the Ministry of Health, the Project Manager shall issue a certificate for the value of the work done, Materials ordered, the reasonable cost of removal of Equipment, repatriation of the Contractor’s personnel employed solely on the Works, and the Contractor’s costs of protecting and securing the Works, and less advance payments received up to the date of the certificate.

	59. [bookmark: _Toc333923286]Property
	59.1 All Materials on the Site, Plant, Equipment, Temporary Works, and Works shall be deemed to be the property of the Ministry of Health if the Contract is terminated because of the Contractor’s default.

	60. [bookmark: _Toc333923287]Release from Performance
	60.1 If the Contract is frustrated by the outbreak of war or by any other event entirely outside the control of either the Ministry of Health or the Contractor, the Project Manager shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certificate and shall be paid for all work carried out before receiving it and for any work carried out afterwards to which a commitment was made.

	61. [bookmark: _Toc333923288]Suspension of Government of Liberia Loan or Credit
	61.1 In the event that the Government of Liberia suspends the Loan or Credit to the Ministry of Health, from which part of the payments to the Contractor are being made:
(a) The Ministry of Health is obligated to notify the Contractor of such suspension within 7 days of having received the Government of Liberia’s suspension notice.
(b) If the Contractor has not received sums due it within the 28 days for payment provided for in Sub-Clause 40.1, the Contractor may immediately issue a 14-day termination notice.
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[bookmark: _Toc87070118]Section IX.  Particular Conditions of Contract

	A. General

	GCC 1.1 (d)
	The financing institution is: Ministry of Health/Government of Liberia 

	GCC 1.1 (s)
	The Ministry of Health is 
Client:	Ministry of Health
Attention: Procurement Director
Ministry of Health
Congo Town
Ground Floor
Contact #: 0886515565/0777563938
Email addressed: procurement@moh.gov.lr and copy the proumoh24@gmail.com

	GCC 1.1 (v)
	The Intended Completion Date for the whole of the Works shall be: four (4) Months after contract signing 

	GCC 1.1 (y)
	The Project Manager is Infrastructure Unit, Ministry of Health 

	GCC 1.1 (aa)
	The lots and location are as follow: RENOVATION  OF THE Kolahun Hospital, Kolahun DISTRICT, LOFA COUNTY 

	GCC 1.1 (dd)
	The Start Date shall be: upon note to proceed and signing of contract. 

	GCC 1.1 (hh)
	The Works consist of:
· Mobilization
· Site clearance
· Completion of all foundation up to floor slab (Reinforcement, concrete, masonry, etc.) where applicable
· Complete structure blocks work for superstructure
· Elevation
· Complete all roofing works (with ceiling installation)
· Plastering 
· Complete all rough electrical/plumbing work
· Carpentry works (door frames & window installation, etc.)
· Complete all doors & window works
· Ironmongery & related miscellaneous specialties
· Complete titling works
· Complete painting works
· General finishing
· Special construction (septic tank and manholes)
· Miscellaneous specialties works
· All other unfinished works in accordance to the Technical Specification 
Note: See attached the drawings and scope of Works. The site visitations is critical to understanding the requirement/challenges

	GCC 2.2
	Sectional Completions are: 
· Erection of Foundation
· Elevation 
· General Finishing
· Final acceptance by P.E  

	GCC 2.3(i)
	The following documents also form part of the Contract: 
· Drawing 
· Accepted BOQ
· Scope of Work
· Payment Schedule
· Letter of Award & Acceptance

	GCC 3.1 
	The language of the contract is English  
The law that applies to the Contract is the law of Liberia/PGCC

	GCC 5.1
	The Project manager may not delegate any of his duties and responsibilities.

	GCC 9.1
	Key Personnel: 
1. Site Engineer: must have background in Project Manager or BSC in Civil engineer with 5 years working experience in constructions. 
2. Project architect must have a minimum of associate Degree in Architectural Design, with at least 5 years of working experience. 
3. Skill foreman must have minimum of 5 years of working experience in similar works
	No.
	Position
	Qualification
	No. Required
	Total Work Experience for each (years)
	Experience In Similar Work for each (years)

	1.
	Contractor’s Representative 
	BSc Civil Engineering/Building Technology/Construction Management/Construction Project Management.
	1
	4
	3

	2.
	Site Agent
	AA Civil Engineering/ AA. Building Technology
	1
	4
	3

	3.
	Architect
	BSc of Architecture/Building Construction Technology
	1
	3
	2

	4.
	Quantity Surveyor
	AA Building Technology
	1
	3
	2

	5.
	Mason Superintendent
	Diploma in Masonry/General Construction from reputable vocational institute
	1
	4
	3

	6.
	Carpentry Superintendent
	Diploma in Carpentry/ General Construction from reputable vocational institute
	1
	4
	3

	7.
	Electrical Superintendent
	Diploma in Electricity from reputable vocational institute
	1
	4
	3

	8.
	Plumbing Superintendent
	Diploma in Plumbing from reputable vocational institute
	1
	4
	3



The Bidder shall provide details of the Key Personnel and such other Key Personnel that the Bidder considers appropriate to perform the Contract, together with their academic

	GCC 13.1
	The minimum insurance amounts and deductible: The Responsive bidders shall ensure that all personnel and equipment assigned to the project site are covered under an Insurance scheme at no cost to the Ministry of Health

	GCC 14.1
	Lots Data are:	
Mental Health Hospital compound
Note. see more detail in scope of works on the flash drive that will be pickup at the Ministry of Health to avoid unauthorized access. 

	GCC 20.1
	The Site Possession Date(s) shall be: within 7 days upon contract award notification to the responsive bidder.

	GCC 23.1 &
GCC 23.2
	Appointing Authority for the Adjudicator:  PGCC CARP/GOL

	GCC 24.3
	Hourly rate and types of reimbursable expenses to be paid to the Adjudicator: to be determined during negotiation

	GCC 24.4
	Institution whose arbitration procedures shall be used: CARP/PGCC


	B. Time Control

	GCC 26.1
	The Contractor shall submit for approval a Program for the Works within 7 days from the date of the Letter of Acceptance.

	C. Quality Control

	GCC 34.1
	The Defects Liability Period is: 4 months

		D. Cost Control	

	GCC 44.1
	The currency of the Ministry of Health’s country is:  USD only 

	GCC 45.1
	The Contract is not subject to price adjustment in accordance with GCC Clause 45, 

	GCC 46.1
	The proportion of payments retained is: 10 percent

	GCC 47.1
	The liquidated damages for the whole of the Works are 1/2000 per day. The maximum amount of liquidated damages for the whole of the Works is 5/100 of the final Contract Price.

	GCC 49.1
	The Ministry prefer a contractor with the ability to pre-finance in full or on the basis of milestone (50/40/10). However, where in the case an Advance Payments shall be requested: the MOH will pay at most 60% of the total Cost of the project and shall be paid to the Contractor no later than 2 weeks after signing of contract. This payment is subject to an advance payment guarantee from a reputable Bank in Liberia. 

	GCC 50.1
	The Performance Security amount is 20% of the contract value

	E. Finishing the Contract

	GCC 57.2 (g)
	The maximum number of days is: 7 working days.

	GCC 58.1
	The percentage to apply to the value of the work not completed, representing the Ministry of Health’s additional cost for completing the Works, is 5%.
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[bookmark: _Toc41971250]
Section X - Contract Forms

This Section contains forms which, once completed, will form part of the Contract. The forms for Performance Security and Advance Payment Security, when required, shall only be completed by the successful Bidder after contract award.
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Letter of Acceptance


[ on letterhead paper of the Ministry of Health]

. . . . . . . [date]. . . . . . .

To:	. . . . . . . . . .  [ name and address of the Contractor] . . . . . . . . . .   

Subject:	. . . . . . . . . .   [Notification of Award Contract No].  . . . . . . . . . .   


This is to notify you that your Bid dated . . . . [insert date] . . . .  for execution of the . . . . . . . . . .[insert name of the contract and identification number, as given in the GCC] . . . . . . . . . . for the Accepted Contract Amount of . . . . . . . . .[insert amount in numbers and words and name of currency], as corrected and modified in accordance with the Instructions to Bidders is hereby accepted by our Agency.

You are requested to furnish the Performance Security within 28 days in accordance with the Conditions of Contract, using for that purpose the of the Performance Security Form included in Section X. Contract Forms, of the Bidding Document.

[Choose one of the following statements:]

We accept that __________________________[insert the name of Adjudicator proposed by the Bidder]  be appointed as the Adjudicator.

[or]

We do not accept that _______________________[insert the name of the Adjudicator proposed by the Bidder] be appointed as the Adjudicator, and by sending a copy of this Letter of Acceptance to ________________________________________[insert name of the Appointing Authority], the Appointing Authority, we are hereby requesting such Authority to appoint the Adjudicator in accordance with ITB 43.1 and GCC 23.1.



Authorized Signature:  	


Name and Title of Signatory:  	


Name of Agency:  	

Attachment:  Contract Agreement
[bookmark: _Toc23238064][bookmark: _Toc41971556][bookmark: _Toc78273067][bookmark: _Toc111009245][bookmark: _Toc345685214][bookmark: _Toc438907197][bookmark: _Toc438907297]
Contract Agreement

THIS AGREEMENT made the . . . . . .day of . . . . . . . . . . . . . . . . ., . . . . . . ., between . . . . . [name of the Ministry of Health]. . . . .. . . . . (hereinafter “the Ministry of Health”), of the one part, and . . . . . [name of the Contractor]. . . . .(hereinafter “the Contractor”), of the other part:

WHEREAS the Ministry of Health desires that the Works known as . . . . . [name of the Contract]. . . . .should be executed by the Contractor, and has accepted a Bid by the Contractor for the execution and completion of these Works and the remedying of any defects therein, 

The Ministry of Health and the Contractor agree as follows:
1.	In this Agreement words and expressions shall have the same meanings as are respectively assigned to them in the Contract documents referred to.
2.	The following documents shall be deemed to form and be read and construed as part of this Agreement. This Agreement shall prevail over all other Contract documents. 
(i) the Letter of Acceptance
(ii) the Letter of Bid 
(iii) the addenda Nos ________(if any)
(iv) the Particular Conditions 
(v) the General Conditions of Contract, including appendix;
(vi) the Specification
(vii) the Drawings 
(viii) Bill of Quantities; [footnoteRef:29] and [29:  	In lump sum contracts, delete “Bill of Quantities” and replace with “Activity Schedule.”] 

(ix) any other document listed in the GCC as forming part of the Contract, 
3.	In consideration of the payments to be made by the Ministry of Health to the Contractor as specified in this Agreement, the Contractor hereby covenants with the Ministry of Health to execute the Works and to remedy defects therein in conformity in all respects with the provisions of the Contract.
4.	The Ministry of Health hereby covenants to pay the Contractor in consideration of the execution and completion of the Works and the remedying of defects therein, the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.
IN WITNESS whereof the parties hereto have caused this Agreement to be executed in accordance with the laws of . . .. [name of the borrowing country] . . .. on the day, month and year specified above.

	Signed by:
	
	Signed by:
	

	for and on behalf of the Ministry of Health
	for and on behalf the Contractor

	in the presence of:
	
	in the presence of:
	

	Witness, Name, Signature, Address, Date
	Witness, Name, Signature, Address, Date


[bookmark: _Toc23238065][bookmark: _Toc41971557][bookmark: _Toc78273068][bookmark: _Toc111009246][bookmark: _Toc345685215][bookmark: _Toc428352207][bookmark: _Toc438907198][bookmark: _Toc438907298]
Performance Security (Government of Liberia Guarantee)
Option 1: (Government of Liberia Guarantee)
[Guarantor letterhead or SWIFT identifier code]
Beneficiary:	[insert name and Address of Ministry of Health]		
Date:	_ [Insert date of issue]
PERFORMANCE GUARANTEE No.:	[Insert guarantee reference number]
Guarantor: [Insert name and address of place of issue, unless indicated in the letterhead]
We have been informed that _ [insert name of Contractor, which in the case of a joint venture shall be the name of the joint venture] (hereinafter called "the Applicant") has entered into Contract No. [insert reference number of the contract] dated [insert date] with the Beneficiary, for the execution of _ [insert name of contract and brief description of Works] (hereinafter called "the Contract"). 
Furthermore, we understand that, according to the conditions of the Contract, a performance guarantee is required.
At the request of the Applicant, we as Guarantor, hereby irrevocably undertake to pay the Beneficiary any sum or sums not exceeding in total an amount of [insert amount in figures] (______) [insert amount in words],[footnoteRef:30]1 such sum being payable in the types and proportions of currencies in which the Contract Price is payable, upon receipt by us of the Beneficiary’s complying demand supported by the Beneficiary’s statement, whether in the demand itself or in a separate signed document accompanying or identifying the demand, stating that the Applicant is in breach of its obligation(s) under the Contract, without the Beneficiary needing to prove or to show grounds for your demand or the sum specified therein.  [30: 1	 The Guarantor shall insert an amount representing the percentage of the Accepted Contract Amount specified in the Letter of Acceptance, less provisional sums, if any, and denominated either in the currency(cies) of the Contract or a freely convertible currency acceptable to the Beneficiary.] 

This guarantee shall expire, no later than the …. Day of ……, 2… [footnoteRef:31]2, and any demand for payment under it must be received by us at this office indicated above on or before that date.   [31: 2	Insert the date twenty-eight days after the expected completion date as described in GC Clause 53.1. The Employer should note that in the event of an extension of this date for completion of the Contract, the Employer would need to request an extension of this guarantee from the Guarantor.  Such request must be in writing and must be made prior to the expiration date established in the guarantee. In preparing this guarantee, the Employer might consider adding the following text to the form, at the end of the penultimate paragraph: “The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed [six months] [one year], in response to the Beneficiary’s written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.”] 

This guarantee is subject to the Uniform Rules for Demand Guarantees (URDG) 2010 Revision, ICC Publication No. 758, except that the supporting statement under Article 15(a) is hereby excluded.

_____________________ 
[signature(s)] 

 
Note:  All italicized text (including footnotes) is for use in preparing this form and shall be deleted from the final product.
[bookmark: _Toc428352208][bookmark: _Toc438907199][bookmark: _Toc438907299][bookmark: _Toc345685216][bookmark: _Toc78273069][bookmark: _Toc111009247]
Performance Security (Performance Bond)
Option 2: Performance Bond


By this Bond [insert name of Principal] as Principal (hereinafter called “the Contractor”) and [insert name of Surety] as Surety (hereinafter called “the Surety”), are held and firmly bound unto [insert name of Ministry of Health] as Obliger (hereinafter called “the Ministry of Health”) in the amount of [insert amount in words and figures], for the payment of which sum well and truly to be made in the types and proportions of currencies in which the Contract Price is payable, the Contractor and the Surety bind themselves, their heirs, executors, administrators, successors and assigns, jointly and severally, firmly by these presents.

WHEREAS the Contractor has entered into a written Agreement with the Ministry of Health dated the 	 day of 	, 20 	, for [name of contract and brief description of Works] in accordance with the documents, plans, specifications, and amendments thereto, which to the extent herein provided for, are by reference made part hereof and are hereinafter referred to as the Contract.

NOW, THEREFORE, the Condition of this Obligation is such that, if the Contractor shall promptly and faithfully perform the said Contract (including any amendments thereto), then this obligation shall be null and void; otherwise, it shall remain in full force and effect. Whenever the Contractor shall be, and declared by the Ministry of Health to be, in default under the Contract, the Ministry of Health having performed the Ministry of Health’s obligations thereunder, the Surety may promptly remedy the default, or shall promptly:

(1)	complete the Contract in accordance with its terms and conditions; or

(2)	obtain a Bid or bids from qualified Bidders for submission to the Ministry of Health for completing the Contract in accordance with its terms and conditions, and upon determination by the Ministry of Health and the Surety of the lowest responsive Bidder, arrange for a Contract between such Bidder and Ministry of Health and make available as work progresses (even though there should be a default or a succession of defaults under the Contract or Contracts of completion arranged under this paragraph) sufficient funds to pay the cost of completion less the Balance of the Contract Price; but not exceeding, including other costs and damages for which the Surety may be liable hereunder, the amount set forth in the first paragraph hereof.  The term “Balance of the Contract Price,” as used in this paragraph, shall mean the total amount payable by Ministry of Health to Contractor under the Contract, less the amount properly paid by Ministry of Health to Contractor; or

(3)	pay the Ministry of Health the amount required by Ministry of Health to complete the Contract in accordance with its terms and conditions up to a total not exceeding the amount of this Bond.

The Surety shall not be liable for a greater sum than the specified penalty of this Bond.

Any suit under this Bond must be instituted before the expiration of one year from the date of the issuing of the Taking-Over Certificate.

No right of action shall accrue on this Bond to or for the use of any person or corporation other than the Ministry of Health named herein or the heirs, executors, administrators, successors, and assigns of the Ministry of Health.

In testimony whereof, the Contractor has hereunto set his hand and affixed his seal, and the Surety has caused these presents to be sealed with his corporate seal duly attested by the signature of his legal representative, this 	 day of 	 20 	.


SIGNED ON 	 on behalf of 	


By 	 in the capacity of 	


In the presence of 	



SIGNED ON 	 on behalf of 	


By 	 in the capacity of 	


In the presence of 	
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Advance Payment Security

[Guarantor letterhead or SWIFT identifier code] 
Beneficiary: [Insert name and Address of Ministry of Health]		
Date:	[Insert date of issue]
ADVANCE PAYMENT GUARANTEE No.:	[Insert guarantee reference number]
Guarantor: [Insert name and address of place of issue, unless indicated in the letterhead]

We have been informed that [insert name of Contractor, which in the case of a joint venture shall be the name of the joint venture] (hereinafter called “the Applicant”) has entered into Contract No. [insert reference number of the contract] dated [insert date] with the Beneficiary, for the execution of [insert name of contract and brief description of Works] (hereinafter called "the Contract"). 
Furthermore, we understand that, according to the conditions of the Contract, an advance payment in the sum [insert amount in figures] () [insert amount in words] is to be made against an advance payment guarantee.
At the request of the Applicant, we as Guarantor, hereby irrevocably undertake to pay the Beneficiary any sum or sums not exceeding in total an amount of [insert amount in figures] (                    ) [insert amount in words][footnoteRef:32]1 upon receipt by us of the Beneficiary’s complying demand supported by the Beneficiary’s statement, whether in the demand itself or in a separate signed document accompanying or identifying the demand, stating either that the Applicant: [32: 1	The Guarantor shall insert an amount representing the amount of the advance payment and denominated either in the currency(ies) of the advance payment as specified in the Contract, or in a freely convertible currency acceptable to the Employer.] 

0. has used the advance payment for purposes other than the costs of mobilization in respect of the Works; or
(a)  has failed to repay the advance payment in accordance with the Contract conditions, specifying the amount which the Applicant has failed to repay. 

A demand under this guarantee may be presented as from the presentation to the Guarantor of a certificate from the Beneficiary’s Government of Liberia stating that the advance payment referred to above has been credited to the Applicant on its account number [insert number] at [insert name and address of Applicant’s Government of Liberia]..
The maximum amount of this guarantee shall be progressively reduced by the amount of the advance payment repaid by the Applicant as specified in copies of interim statements or payment certificates which shall be presented to us.  This guarantee shall expire, at the latest, upon our receipt of a copy of the interim payment certificate indicating that ninety (90) percent of the Accepted Contract Amount, less provisional sums, has been certified for payment, or on the [insert day] day of [insert month], 2 [insert year],[footnoteRef:33]2 whichever is earlier.  Consequently, any demand for payment under this guarantee must be received by us at this office on or before that date. [33: 2 	Insert the expected expiration date of the Time for Completion.  The Employer should note that in the event of an extension of the time for completion of the Contract, the Employer would need to request an extension of this guarantee from the Guarantor.  Such request must be in writing and must be made prior to the expiration date established in the guarantee. In preparing this guarantee, the Employer might consider adding the following text to the form, at the end of the penultimate paragraph: “The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed [six months] [one year], in response to the Beneficiary’s written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.”] 

This guarantee is subject to the Uniform Rules for Demand Guarantees (URDG) 2010 Revision, ICC Publication No. 758, except that the supporting statement under Article 15(a) is hereby excluded.
____________________ 
[signature(s)]

Note:  All italicized text (including footnotes) is for use in preparing this form and shall be deleted from the final product.
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	Annex I
Conflict of Interest Form---Applicable


Date: [insert date (as day, month and year) of Bid Submission]
Invitation for Bid No.: [insert No of IFB]

To:  [insert complete name of Ministry of Health]

We, the undersigned, declare that: 

1. A Bidder shall not have a conflict of interest.  All bidders found to have conflict of interest shall be disqualified.  Bidders may be considered to have a conflict of interest with one or more parties in this bidding process, if they: 
0. are or have been associated in the past, with a firm or any of its affiliates which have been engaged by the Ministry of Health to provide consulting services for the preparation of the design, specifications, and other documents to be used for the procurement of the goods to be purchased under these Bidding Documents; or 
(b)	submit more than one bid in this bidding process, except for alternative offers permitted under ITB Clause 13.  However, this does not limit the participation of subcontractors in more than one bid; 

Signed:_______________ [insert signature of person whose name and capacity are shown]
In the capacity of _______[insert legal capacity of person signing the Bid Submission Form]


Name:____________ [insert complete name of person signing the Bid Submission Form]	


Duly authorized to sign the bid for and on behalf of:_____ [insert complete name of Bidder]

Dated on ____________ day of __________________, _______ [insert date of signing]



















Annex II

CODE OF CONDUCT FOR SUPPLIERS/SERVICE PROVIDERS FORM

A. Introduction 
1. As a major financing institution in the fight against AIDS, tuberculosis and malaria, the Government of Liberia recognizes the importance of accountability for suppliers and transparency and predictability in its operations. 
1. As stated in its Framework Document, a core principle of the Government of Liberia is to operate in an open, transparent and accountable manner. Consistent with this core principle, the Government of Liberia will work to ensure all its financing activities, including its corporate procurement and grant operations, and staff adhere to the highest ethical standards. 
1. The goal of this Code of Conduct ("Code") is to enlist suppliers' commitment to maintain integrity of the Government of Liberia-funded grant operations and corporate procurement activities in compliance with this core Government of Liberia principle.
1. The Government of Liberia will regularly review and revise this Code, when needed, to reflect changes in best practice, lessons learned and feedback from partners. 
B. Scope of this code 
5. This Code requires all bidders, suppliers, agents, intermediaries, consultants and contractors ("Suppliers"), including all affiliates, officers, employees, subcontractors, agents and intermediaries of Suppliers (each a "Supplier Representative"), to observe the highest standard of ethics in Government of Liberia-funded activities regarding supply of goods and/or services to the Government of Liberia or any recipient of Government of Liberia financing, including principal recipients, sub recipients, other recipients, country coordinating mechanisms, procurement agents and first- line buyers. 
6. The principal recipients, sub recipients, other recipients, country coordinating mechanisms, procurement agents and first-line buyers must ensure that this Code is communicated to and complied with by all of their Suppliers. Suppliers will ensure that this Code is communicated to all their Supplier Representatives and will take reasonable steps to ensure compliance by Supplier Representatives, including by taking immediate action in cases of non-compliance. Breaches of this Code may result in a decision by the Government of Liberia to sanction the Supplier and/or Supplier Representative involved, suspend disbursements to grant recipients or cancel funding. 
C. Fair and Transparent Practice 
7. The Government of Liberia does not tolerate corrupt, fraudulent, collusive, anti- competitive or coercive practices of any kind involving its resources, including grant funds. The Government of Liberia will take strong, immediate action in all circumstances where it determines that there is substantive and credible evidence of corrupt, fraudulent, collusive, anti-competitive or coercive practices as defined hereunder. 
8. Suppliers and Suppliers Representatives are expected to participate in procurement processes in a manner that is transparent, fair, accountable and honest, including by complying with all applicable laws and regulations regarding fair competition as well as recognized standards of good procurement practice. 
9. Suppliers and Suppliers Representatives are expected to respond to solicitations in an honest, fair, and comprehensive manner, accurately reflecting their capacity to satisfy the requirements set out in the bid or contract documents. They are expected to follow all of the rules established for each procurement process, and only submit bids and enter into contracts if they can and will fulfill all obligations of the contract. 
10. Suppliers and Supplier Representatives will not, directly or indirectly, including through an agent or other intermediary, engage in corrupt, fraudulent, collusive, anti-competitive or coercive practices in bidding for, or performing, a Government of Liberia- financed contract or activity. 
For these purposes: 
· Corrupt practice means the offering, promising, giving, receiving, or soliciting, directly or indirectly, anything of value or any other advantage to influence improperly the actions of another person or entity; 
·  Fraudulent practice means any act or omission, including a misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a person or entity to obtain a financial or other benefit or to avoid an obligation; 
· Coercive practice means any act or attempt to influence improperly the decisions or actions of a person or entity by impairing or harming, or threatening to impair or harm, directly or indirectly, such person or entity or their property; 
· Collusive practice means an arrangement between two or more persons or entities designed to achieve an improper purpose, including influencing improperly the actions of another person or entity; 
· Anti-competitive practice means any agreement, decision or practice which has as its object or effect the restriction or distortion of competition in any market. 
11. Suppliers and Supplier Representatives will not solicit, offer, give or receive, or promise or represent to offer, give or receive, fees, gratuities, rebates, gifts, commissions, or other payments, except as disclosed in full to the Government of Liberia or the grant recipient, in connection with the procurement process or in contract execution. 
12. Information, data, know-how and documents obtained from participating in Government of Liberia or grant recipient procurement processes, or in the course of performing a Government of Liberia-financed contract, must under no circumstances be made available to any third parties for the purpose of giving existing or potential Suppliers a preferential position or advantage in relation to tenders or any other procurement processes of the Government of Liberia or the applicable grant recipient, without the prior written consent of the Government of Liberia.
D. Compliance with laws 
13. Suppliers and Supplier Representatives will comply with all applicable laws and regulations in countries where they do business, as well as the publicized rules, regulations and policies of the Government of Liberia that apply to their areas of work. 
14. Suppliers and Supplier Representatives will ensure that Government of Liberia resources received by them are not used to support, finance or promote violence, aid terrorists or terrorist-related activity or fund organizations known to support terrorism. 
15. Suppliers and Supplier Representatives will not engage in money-laundering activities. This includes any kind of activity which hides or is intended to hide the fact that funds have been obtained illegally or are connected with the proceeds of crime, e.g. through fraud or bribery or other illegal activity. 
E. Access and Cooperation 16. Suppliers and Suppliers Representatives are expected to maintain accurate and complete records in appropriate books of account of all financial and business transactions under Government of Liberia-financed contracts for a minimum period of five years after the date of last payment made under the Government of Liberia-financed contract. 
17. Suppliers and Suppliers Representatives are expected to cooperate with the Government of Liberia and comply with any reasonable request, in the opinion of the Government of Liberia, of its Office of the Inspector General (OIG) and other agents or representatives of the Government of Liberia to allow access to relevant staff and to inspect any relevant accounts and records and other documents relating to bidding for and performing Government of Liberia-financed contracts. 
18. Suppliers and Suppliers Representatives will provide at all times any assistance requested by the Government of Liberia to enable the Government of Liberia to comply with any legal, regulatory or statutory requirement applying to it. 
19. The Government of Liberia expects its grant recipients to take timely and appropriate action in situations where a grant recipient becomes aware that any of its representatives or the beneficiary of a contract financed by the Government of Liberia grant has engaged or is suspected of engaging in corrupt, fraudulent, collusive, anti- competitive or coercive practices in connection with the procurement or performance of that contract. The Government of Liberia will impose sanctions that the Government of Liberia deems necessary if it considers at any time that a grant recipient has not taken timely and appropriate action satisfactory to the Government of Liberia in such situations.
F. Publicity and Advertising 
20. Suppliers and Supplier Representatives will not, without the Government of Liberia's prior written consent,
1. use the Government of Liberia's name or logo in publicity or advertising; 
1.  use their direct or indirect business-relationship with the Government of Liberia to imply an endorsement by the Government of Liberia of their goods and services, and 
1. make any representation or statement for or on behalf of the Government of Liberia. G. Full and Open Disclosure and Conflicts of Interest 
21. Suppliers will disclose to the Government of Liberia prior to entering into a contract or at any time during the performance of contract whether they, or any Supplier Representatives, are subject to any sanction or temporary suspension imposed by any major international financing institution or organization, such as the UN or World Government of Liberia Group. 
22. Suppliers will disclose to the Government of Liberia or the grant-recipient actual, perceived, or potential conflicts of interest involving the Supplier or any Supplier Representative ("Conflict of Interest"). The Government of Liberia considers a Conflict of Interest to be a situation in which a party has interests that could improperly influence that party's performance of official duties or responsibilities, contractual obligations, or compliance with applicable laws and regulations, and that such Conflict of Interest may contribute to or constitute a prohibited practice under this Code. To ensure that Suppliers under Government of Liberia-financed contracts observe high standards of ethics, the Government of Liberia will take appropriate actions to manage such Conflicts of Interest or may reject a request for funding or disbursement if it determines that a Conflict of Interest has compromised, or risks compromising, the integrity of any procurement process. 
23. Suppliers will not apply or seek to apply undue influence on the decision-making processes of the Government of Liberia and will not engage in any conduct that breaches or facilitates the breach of the Government of Liberia's Policy on Conflicts of Interest. 
24. Suppliers are expected to notify the Government of Liberia as soon as they have knowledge of any integrity concern involving or affecting Government of Liberia resources and grant funding, whether or not it involves the Supplier or a Supplier Representative. For further information, see https://www.ispeakoutnow.org/home-page/ H. The United Nations Global Compact for responsible corporate citizenship 
25. The United Nations Global Compact is a voluntary international corporate citizenship network initiated to support the participation of both the private sector and other social actors to advance responsible corporate citizenship and universal social and environmental principles to meet the challenges of globalization (see www.unglobalcompact.org). The Government of Liberia strongly encourages all Suppliers to actively participate in the Global Compact.
26. In accordance with the ten principles outlined in the UN Global Compact. Suppliers will be expected to: 
1. support and respect the protection of internationally proclaimed human rights; 
1. ensure that they are not complicit in human rights abuses;
1. uphold the freedom of association and the effective recognition of the right to collective bargaining; d. support the elimination of all forms of forced and compulsory labour; 
1. support the effective abolition of child labour; 
1. support the elimination of discrimination in respect of employment and occupation; 
1. support a precautionary approach to environmental challenges; 
1. undertake initiatives to promote greater environmental responsibility; 
1. encourage the development and diffusion of environmentally friendly technologies; and 
1.  work against corruption in all its forms, including extortion and bribery. 
I. Child Protection 
27. Suppliers and Supplier Representatives are expected to safeguard and protect the rights of all children, irrespective of ability, ethnicity, faith, gender, sexuality and culture. 
28. The Children’s Rights and Business Principles (see http://childrenandbusiness.org/) provide a framework for business to respect and support children’s rights. The Government of Liberia strongly encourages all Suppliers to adopt and apply these principles which include to:
· Meet their responsibility to respect children’s rights and commit to supporting the human rights of children 
· Contribute to the elimination of child labour, including in all business activities and business relationships 
· Ensure the protection and safety of children in all business activities and facilities 
· Provide decent work for young workers, parents and caregivers 
· Ensure that products and services are safe, and seek to support children’s rights through them 
· Use marketing and advertising that respects and support children’s rights 
· Respect and support children’s rights in relation to the environment and to land acquisition and use 
· Respect and support children’s rights in security arrangements 
· Help protect children affected by emergencies 
· Reinforce community and government efforts to protect and fulfill children’s right
29. Consistent with the provisions of the ILO Convention on the Worst Forms of Child Labour (Number 182), Suppliers must prohibit forced or compulsory labour in all its forms, including all forms of slavery or practices similar to slavery, such as the sale and trafficking of children, debt bondage and serfdom and forced or compulsory labour, including forced or compulsory recruitment of children for use in armed conflict; child prostitution and pornography; using children for illicit activities, in particular for the production and trafficking of drugs; and work which is likely to harm the health, safety or wellbeing of children. 
30. Consistent with the provisions of the ILO Miminum Age Convention (Number 138), Suppliers must not employ: 
1. children below 14 years of age or, if higher than that age, the minimum age of employment permitted by the law of the country or countries where the performance, in whole or in part, of a contract takes place, or the age of the end of compulsory schooling in that country or countries, whichever is higher; and 
1. persons under the age of 18 for work that, by its nature or the circumstances in which it is carried out, is likely to harm the health, safety or wellbeing of such persons. J. Protection from Sexual Exploitation and Abuse and Sexual Harassment 
31. Supplier and Supplier Representatives are prohibited from engaging in sexual exploitation and abuse, and sexual harassment. For purposes of this Code: 
· Sexual exploitation is any actual or attempted abuse of a position of vulnerability, differential power, or trust, for sexual purposes, including, but not limited to, profiting monetarily, socially or politically from the sexual exploitation of another. 
· Sexual abuse means the actual or threatened physical intrusion of a sexual nature, whether by force or under unequal or coercive conditions.
· Sexual harassment is any unwelcome conduct of a sexual nature that might reasonably be expected or be perceived to cause offense or humiliation. Sexual harassment may involve any conduct of a verbal, nonverbal or physical nature, including written and electronic communications, and may occur between persons of the same or different genders. 
32. Sexual activity by Suppliers and Supplier Representatives with children (persons under the age of 18) is prohibited regardless of the age of majority or age of consent locally (in the jurisdiction where such activity takes place). Mistaken belief regarding the age of a child is not a defense. 
33. Suppliers are expected to have policies and measures in place to prevent and respond to sexual exploitation and abuse and sexual harassment. They are expected to facilitate or provide assistance to victims and survivors related to their safety and protection, medical care, psychosocial support and legal services, as well as to facilitate survivor and victims’ timely, safe and confidential access to a remedy. 
34. Suppliers and Supplier Representatives are required to report all cases (including any allegations) of sexual exploitation and abuse, and sexual harassment to the Government of Liberia
We the under signed have read all of the terms and conditions and agreed to abide by all the code of conduct as indicated above. We here affixed our signature. 

Signed :________________________________________

Capacity of the Person Signing:____________________________________________________

Name of Firm :_________________________________________________________________

Date: ________________________________________________________________________

Bid Reference No: ______________________________________________________________




























MINISTRY OF HEALTH
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INVITATION FOR BIDS
PROCUREMENT OF WORKS

IFB: No. MOH/GOL/NCB/005/2026

1. The Ministry of Health has received funding from the Government of Liberia towards the fight against mental health and substance abuse in Liberia and the Ministry has allocated part of the budget FY2026 to support the construction of Mental Health Hospital.

2. The Ministry of Health through the Government of Liberia intends to apply a portion of the funds to eligible payments under the contract for which these Bidding Documents are issued.
	
3. The Ministry of Health now invites sealed bids from interested eligible and qualified construction firms for the execution of the assignments as described in the assignment below:

	Project 
	Lot number and Location/ County

	Expansion and Modernization of Kolahun 
 
	Kolahun Hospital, Kolahun District Lofa County 
· See the bidding document and annexes for details 



4. Bidding will be conducted through the National Competitive Bidding (NCB) a procedure specified in the PGCC Act (2010), and is open to all Eligible Bidders as defined in the Bidding Documents.

5. Bidders shall be required to have the following minimum qualifications and that of detailed qualification requirements that will be specified in the Bidding Documents:
i. Experience as prime contractor in construction of at least three (3) contracts within the last three (3) years of this nature, complexity and equivalent to the proposed works. Include the name and location of the project, its features, cost and contact detailed of the Ministry of Health/ client with email and phone contacts (Phone numbers, email addresses, and physical addresses, etc.).
ii. The contractor shall have a minimum average turnover in construction works during the last three (3) years of $500,000.00)
iii. The Bidder shall demonstrate that it has available, liquid assets (USD$300,000) unencumbered real assets, lines of credit, and other financial means (independent of any contractual advance payment) sufficient to meet the construction cash flow requirements.

Additional details will be provided in the Bidding Documents.

6. A complete and detailed set of Bidding Documents in English can be received online through the E-procurement platform on the PPCC website (www.eprocurement.ppcc.gov.lr) from July 2, 2026.

7. Interested eligible bidders may obtain further information from the Procurement Unit at the Ministry of Health and ion the website (eprocurement.ppcc.gov.lr) from 09:30 GMT to 17:00GMT from Monday to Friday beginning July 2, 2026. 

8. Preliminary Qualification requirements include: Valid Tax Clearance, Current Business Registration, Past Performance Records including names & contact details of representatives, Public Works certificate /ALCC, Audited Financial Statement for the last two fiscal year, a bid securing declaration code of conduct and conflict of Interest form signed and stamp. Additional details will be provided in the Bidding Documents.

9. The Pre-bid meeting will be held on Monday, July 20, 2026, at 11:00 AM, Ministry of Health, Oldest Congo Town, Conference Room #227 Annex after a mandatory site visit on July 17, 2026 (site visit will be conducted beginning July 17, 2026 @ 10:00GMT to 15:00GMT). The cost of visiting the site and pre-bid meeting shall be at the Bidder’s own expense.

10.  All Bids must be placed online using the PPCC e-procurement website on or before Thursday, July 30, 2026 at 16:00GMT. 

11. Bids will be opened online using the PPCC platform on July 31, 2026 at 12:00GMT. All late bids shall be rejected.



Signed: ____________________		
             Jacob L. N. Wapoe 				
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